## Slide 1: FS_PPEPO_LTE Status Update Study on Paging Policy Enhancements and Procedure Optimizations in LTE - status update
Zhuoyun Zhang
China Unicom
FS_PPEPO_LTE Rapporteur
3GPP TSG-SA WG1 Meeting #72
Anaheim, CA, USA, 16-20 November 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_PPEPO_LTE Status
Is this a new WI? <n>
This WI has been approved at SP#67
  Approved WID is in tdoc SP- 150053
Notes: 1

## Slide 3: FS_PPEPO_LTE Progress
Progress made at this meeting
  Editorial cleanup of TR 22.838 has been agreed
  Addition to clauses 4.2.2 and 5.1 of TR 22.838 has been agreed
  Consolidated requirements have been agreed
  Conclusion has been agreed
Study Item Completion: 100%
Draft TR 22.838 Completion: 100%
Controversial issues
  None
S1-154474
Notes: 1

## Slide 4: FS_PPEPO_LTE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
S1-154474
Notes: 1

## Slide 5: FS_PPEPO_LTE Completion Date
Target completion date in WID: <12/2015> SP#70
Is current completion date the same as above? <y>
Will target completion date be met? <y>
Expected date to send TR to SA plenary:
  For information: SA1#71 (08/2015)
  For approval: SA1#72 (11/2015)
S1-154474
Notes: 1

## Slide 6: FS_PPEPO_LTE Agreed documents
List of agreed documents at this meeting:
S1-154474
S1-154498 | China Unicom | Editorial cleanup of TR 22.838
S1-154447 | China Unicom | Consolidated requirements for FS_PPEPO_LTE
S1-154448 | China Unicom | FS_PPEPO_LTE Conclusion
S1-154449 | Applied Communication Sciences, OEC, AT&T, China Unicom | Addition to clauses 4.2.2 and 5.1 of FS_PPEPO_LTE TR 22.838
Notes: 1