## Slide 1: FS_ePWS Status Update Enhancements of Public Warning System
Hyounhee Koo
SyncTechno Inc.
ePWS Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #77
Jeju Island, South Korea, 13-17 February 2017
Notes: 1

## Slide 2: FS_ePWS Status
Is this a new WI? No
Notes: 1

## Slide 3: FS_ePWS Progress
Progress made at this meeting
  Addition of TR scope agreed
Work/Study Item Completion:45%
Draft TR 22.969 Completion: 45%
Controversial issues
  None
Notes: 1

## Slide 4: FS_ePWS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_ePWS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#76 (06/2017)
  For approval: SA#77 (09/2017)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_ePWS Planning/Progress
Topics to focus on at next SA1 meeting:
  Introduction of new use cases
Planning for subsequent meetings
  SA1#79 (August 2017)
    Use cases
    Consolidation of requirements
    TR submission for the approval
Notes: 1

## Slide 7: FS_ePWS Progress Estimate
Estimated percentage completion:
  now: 45%
  Next meeting: 75%
  In two meetings: 100%
Notes: 1

## Slide 8: FS_ePWS Agreed documents
List of agreed documents at this meeting:
S1-171448 | SyncTechno Inc. | Use case on UEs with no user interface over direct network connection
S1-171449 | SyncTechno Inc. | Use case on UEs with no user interface over indirect network connection
S1-171450 | SyncTechno Inc. | Use case on relay UE for indirect network connection of remote UEs
S1-171451 | SyncTechno Inc. | Use case on UE with different user interface
Notes: 1