## Slide 1: FS_SACI_MCS Status Update Study on sharing administrative configuration between interconnected MCX Service Systems
Jens Toobe
BDBOS
FS_SACI_MCS Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 22 February – 4 March 2021
Notes: 1

## Slide 2: FS_SACI_MCS Progress
Progress made at this meeting
  At SA1#93e the use case in tdoc S1-210164 and a pCR providing clarifications, tdoc S1-210166, for 3GPP TR 22.881 were agreed
Work/Study Item Completion: 55%
Controversial issues
  none
Notes: 1

## Slide 3: Work plan between meetings
Email discussion
  discussions about potential conclusions, consolidated potential requirements and considerations
Telephone conference
  TBC
Notes: 1

## Slide 4: FS_SACI_MCS Completion Date
Current expected completion dates:
  For information: SA#93 (09/2021)
  For approval: SA#94 (12/2021)
Notes: 1

## Slide 5: FS_SACI_MCS History
This WI has been agreed at SA1#87
  SA1#87 - SID in tdoc S1-192829 was agreed
  SA1#88 - scope for TR 22.881 in tdoc S1-193302 was agreed
  SA1#88 - skeleton for TR 22.881 in tdoc S1-193027 was agreed
  SA1#91e – Overview clause for TR 22.881 in tdoc S1-203233 was agreed
  SA1#91e – use case for TR 22.881 in tdoc S1-203310 was agreed
  SA1#91e – security aspects potential requirements for TR 22.881 in tdoc S1-203311 was agreed
  SA1#91e – discussion paper additional security aspects potential requirements for TR 22.881 in tdoc S1-203232 was noted
Notes: 1

## Slide 6: FS_SACI_MCS History
This WI has been agreed at SA1#87
  SA1#93e – new use case for TR 22.881 in tdoc S1-210164 was agreed
  SA1#93e – pCR (clarifications) for TR 22.881 in tdoc S1-210166 was agreed
Notes: 1