## Slide 1: SENSE Status Update Signal level Enhanced Network Selection
Kurt Bischinger
Deutsche Telekom
SENSE Rapporteur
3GPP TSG-SA WG1 Meeting #94e
Electronic Meeting, 10 – 20 May 2021
Notes: 1

## Slide 2: SENSE Progress
Progress made at this meeting
  WID agreed
  CR to 22.011 technically endorsed
    Introducing an Operator controlled signal threshold per access technology on the USIM to enhance the automatic network selection by additionally applying this threshold as a criterion
Work/Study Item Completion: 40%
Controversial issues
  Potential restrictions in usage or support
Notes: 1

## Slide 3: SENSE Planning
Planning for subsequent meetings
  SA1#95e (23.08. – 02.09.2021): 100%
    Agree the updated, endorsed CR to 22.011
      Clarify applicability / restrictions
      Fixed vs. configurable threshold
Notes: 1

## Slide 4: SENSE Completion Date
Current expected completion dates:
  For approval: SA#93-e (09/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 5: SENSE History
This WI has been agreed at SA1#94e
  Agreed WID is in tdoc S1-211369
History of completion rates
  SA1#94e (05/2021): 40%
Notes: 1