## Slide 1: FS_AmbientIoT Status Update Study on Ambient power-enabled Internet of Things
Weijie Xu
OPPO
FS_AmbientIoT Rapporteur
3GPP TSG-SA WG1 Meeting #98-e
Electronic Meeting, 9 – 19 May 2021
Notes: 1

## Slide 2: FS_ AmbientIoT Progress
Progress made at this meeting
  At SA1#98e
    S1-221254 TR Skeleton TR skeleton for New SID on Study on Ambient power-
    enabled Internet of Things
    S1-221255 pCR pCR 22.840 - Introduction
    S1-221256 pCR New use case_Ambient_IoT for automated warehousing
    S1-221257 pCR medical instruments inventory management and
    positioning use case for Ambient-IoT
    S1-221258 pCR pCR on use case of Ambient IoT devices in smart grids
    S1-221259 pCR AmbientIoT Traffic scenario on flower auction
    S1-221260 pCR Use cases for supporting Ambient power-enabled IoT in
    non-public network
    S1-221261 pCR New Use Case_Intralogistics in automobile manufacturing
    S1-221262 pCR New Use Case_Ambient power-enabled IoT sensors in
    smart homes
Work/Study Item Completion: 25%
Controversial issues
  Definition of the ambient power-enabled IoT device
Notes: 1

## Slide 3: FS_AmbientIoT Planning
Planning for subsequent meetings
  SA1#99 (Aug 2022): 60%
    New/Updated use cases and potential requirements
    Start consolidation
  SA1#100 (Nov 2022): 100%
    Final work on use cases and potential requirements
    Completion of consolidation and conclusions
    Final TR clean-up
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, potential requirements etc.
  Before SA1 99e
    2 [~2 hour] calls proposed, to be moderated by the rapporteur
    Proposed agenda
      Discuss use cases from SA1 98e
      New use cases for SA1 99e
      Function requirements and KPIs
      Identify key terms and discuss overview, etc.
    Proposed times [exact dates TBD, doodle to follow]:
      Call 1: 3rd week July (~3 weeks before 13.8.22 submission deadline)
      Call 2: 1st week Aug (~1 week before submission deadline)
Notes: 1

## Slide 5: FS_ AmbientIoT Completion Date
Current expected completion dates:
  For approval: SA#98 (12/2022)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_ AmbientIoT History
This Study Item was agreed at SA1#97e
  Agreed WID is in tdoc S1-220192
  SA1#94e – SID in tdoc S1-211120 was noted
  SA1#95e – SID in tdoc S1-213046 was noted
  SA1#96e – SID in tdoc S1-214134 was noted
  SA1#97e – SID in tdoc S1-220192 was agreed
  SA1#98e – TR and 8 pCRs were approved
Notes: 1

## Slide 7: FS_ AmbientIoT History
This WI has been approved at SA#95e
  Approved WID is in tdoc SP-220085
History of completion rates
  SA1#98 (9 – 19 May 2022): 30%
Notes: 1