3GPP TSG SA Work Planning Meeting 			TD AHR00-0030

Helsinki, 22 -23 August 2000

Source:	AHR00 Top Level Workplan

Title:	3GPP Work Planning for 2000-2001

Document for:

Agenda item:

# Introduction

The workplan identified herein are a result of the AHR00 Ad Hoc.  These are recommended for deriving the detailed 3GPP project plan. This workplan only applies to the IM Subsystem and key prerequisites.

.

Workplan

3GPP AHR00 Workplan Project Management

| High Level Workplan Priorities | TSG#10 Dec 00 | TSG#11 Mar 01 | TSG#12 June 01 | TSG#13 Sept 01 | TSG#14 Dec 01 |
| --- | --- | --- | --- | --- | --- |
| Completion of IP Multimedia Subsystem (call and service control) (AH14,line 55) | Stage 2 | Stage 3 for basic calls |  |  | Stage 3 (complete stage 3) |
| SIP interworking with other multimedia protocols (AH14,line 78) |  |  |  |  | Stage 3 |
| Charging and Billing for IP Multimedia services (AH14,line 86) |  | Stage 3 for basic calls |  |  | Stage 3 (complete stage 3) |
| Roaming between IP Multimedia Subsystem and CS Domain (AH14,line 88) |  |  |  |  | Stage 3 |
| PS Domain |  |  |  |  |  |
| IP Transport of core network protocols (MAP, CAP, etc) (AH14,line 15) | Stage 2 | Stage 3 |  |  |  |
| QoS |  |  |  |  |  |
| Ensure reliable QoS for PS Domain and IM subsystem (AH14,line 365) |  | Stage 3 |  |  |  |
| Security for RAN and IP Multimedia Subsystem |  | Stage 3 |  |  |  |
| Access security for IP Multimedia services (AH14,line 82) |  | Stage 3 |  |  |  |
| Lawful Interception Architecture (AH14,line 83) |  | Stage 3 |  |  |  |
| Header Compression Removal/Stripping in the RAN (GERAN and UTRAN) (AHR00-0025) |  | Stage 3 |  |  |  |
| Unequal error protection in PS Domain (GERAN and UTRAN) |  | Stage 3 |  |  |  |
| Support of Real-Time Bearers in GERAN for PS Domain (AHR00-0025) |  | Stage 3 |  |  |  |
| IP & PS based emergency call enhancements (AH14,line 97) |  | Stage 3 |  |  |  |
| LCS support in the CN PS Domain(AH14,line 332) |  | Stage 3 |  |  |  |
| Support of Number Portability in IP Multimedia Subsystem |  |  |  |  | Stage 3 |

“AH14” is a shorthand reference for AHR00-0014. “Line” refers to the ID field in that document. For example, “AH14,line 55” refers to ID number 55 in AHR00-0014.

UE registration, CSCF discovery, mobile originated, and mobile terminated. Includes behavior for IP multimedia  reference points (e.g., Cx, Gm, Mg, Mw)

Topics included in this item are QoS support for real-time services in PS Domain and QoS for Support of real time handovers for the PS domain