## Slide 1: Report from TSG SA#84 on SA2 specific topics
Puneet Jain
SA2 Chairman, Intel

## Slide 2: Outline
Statement Regarding U.S. Export Administration Regulations (EAR)
SA2 Specific Issues
  Working Agreement 31
  PS Cell ID reporting
  Nudr Sensitive data protection
  Clarification on S-NSSAI(s) for PDU session
Rel-16 exception Requests
Rel-16 work/study items
Rel-17 work/study items
SA2#134 work planning
Rel-16 stage-2 timeline
Rel-17 stage-2 timeline
Current SA/CT Schedule overview
Rel-17 work planning/prioritization
Proposals for Better Integration of New Delegates & Vertical Industries

## Slide 3: Statement Regarding U.S. Export Administration Regulations (EAR)
The 3GPP MCC drafted statement regarding engagement with companies added to the U.S. Export Administration Regulations (EAR) entity list in 3GPP activities.
The statement is available at https://www.3gpp.org/about-3gpp/legal-matters.
The statement was read by TSG RAN/SA/CT Chairmen at the start of respective TSG meeting.
The 3GPP MCC informed all WGs Chairmen (including SA2 Chairman) to read the U.S. EAR statement, along with IPR and antitrust disclaimers, at the start of WGs meeting.

## Slide 4: Working Agreement #31
Working agreement #31 (on delegated NF/NF Service discovery based on SCP) from SA2 #133 meeting was challenged.
No offline compromise could be reached.
Technical vote took place on Thursday (June 6) at Lunch time. The Working Agreement received 57.3% YES votes, thus failing short of the required 71% votes.
This means that the Working Agreement was not confirmed and will have to be worked on further in SA2.
5G_eSBA exception sheet (SP-190582) was updated to reflect this.

## Slide 5: PS Cell ID reporting
Background
  SA2#132 (April) agreed two CRs (S2-1904832 and S2-1904834) relying on the Location Reporting procedure in EPS and 5GS for reporting of every PSCell change. This solution raised a concern because if it is used systematically for all UEs (which is a requirement from SA3-LI) it will generate significant amount of S1/N2 signaling.
  SA2#133 (May) agreed alternative CRs (S2-1906165) that provide the PSCell ID in most (but not all cases) without increasing the signalling volume. However, this solution does not indicate every PSCell change.
  SA2 sent an LS to TSG SA #84 (SP-190327) expressed a concern with the OTD CRs and asked for SA guidance.
Outcome
  TSG SA #84 approved both sets of CRs
  TSG SA# 84 provided additional guidance (refer to LS OUT in SP-190580)

## Slide 6: Nudr Sensitive Data Protection
Background
  There is ongoing discussion between CT4, SA3 and SA2 on the storage of sensitive data in the UDR in 5GC.
  SA3 provided a very late advice (SP-190290 ) to prohibit the storage of sensitive data in the UDR and to store them in the ARPF collocated with the UDM
  Views from some companies
    SA3 LS is in contradiction with the CT4’s Rel-15 TS 29.505 (frozen) defining the Nudr interface in which it is possible to store these data in the UDR
    Not aligned with former agreement reached for UDC back to Rel-9, for which it was possible. UDC being used as a basis for the design of the Nudr interface
    ARPF and related SBIs are not defined in Stage 2, which leave Stage 3 with no clear solution regarding the storage and the handling of the permanent keys if the SA3 guidance is enforced
Outcome:
  SA agreed that the SA3 guidance is not acceptable for Rel-15, but it can be considered for Rel-16
  LS OUT in SP-190581

## Slide 7: Clarification on S-NSSAI(s) for PDU session
23.501 CR1289R4: Clarification on S-NSSAI(s) for PDU session (SP-190492/0500)
Outcome
  the Rel-15 CR is noted (will not be pursued).
  The Rel-16 CR is postponed (SA2 can further work on it).

## Slide 8: Rel-16 Exception Requests
Rel-16 Exception Requests
  Exception request for eLCS; SP-190433
  Exception request for Vertical_LAN; SP-190434
  Exception request for 5G_URLLC; SP-190435
  Exception request for eV2XARC; SP-190436
  Exception request for 5WWC; SP-190437
  Exception request for ATSSS; SP-190438
  Exception request for 5G_CIoT; SP-190439
  Exception request for RACS; SP-190546
  Exception request for 5G_eSBA; SP-190582
All Rel-16 Exception Requests were approved.

## Slide 9: Rel-16 Study/work Items
It was agreed to stop following Rel-16 study items -
UID | Acronym | Name | WID-TDoc | Rapporteur
800027 | FS_FLADN | Study on supporting Flexible Local Area Data Network | SP-180506 | Hyunsook Kim (LG Electronics)
760045 | FS_ENTRADE | Study on encrypted traffic detection | SP-181111 | Chi Ren (China Unicom)
780030 | FS_LLC_Mob | Study on EPC support for Mobility with Low Latency Communication | SP-171069 | Chris Pudney (Vodafone)
790009 | FS_EPS_URACE | Study on enhancement of systems using EPS for UR and Availability using commodity equipment | SP-180119 | Chris Pudney (Vodafone)

## Slide 10: Rel-17 Study/Work Items
UID | Acronym | Name | WID-TDoc | Rapporteur(s)
780029 | FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | SP-190440 | Chris Joul (T-Mobile USA)
790012 | FS_AAI_LTE_NR | Study on Application Awareness Interworking between LTE and NR | SP-190543 | Biao Long (China Telecom)
830030 | FS_5MBS | Study on Architectural enhancements for 5G multicast-broadcast services | SP-190442 | Dario Serafino Tonesi (Huawei)
830033 | FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS | SP-190443 | Qiang Deng (CATT), Jianhua Liu (OPPO)
840016 | FLADN | Supporting Flexible Local Area Data Network | SP-190563 | Hyunsook Kim (LG Electronics)
840019 | 5G_AIS | 5G System Enhancement for Advanced Interactive Services | SP-190564 | Lei Yixue (Tencent)
840020 | FS_eUEPO | Study on enhancement of 5G UE Policy | SP-190449 | Changhong Shan (Intel)
840021 | FS_UUI5 | Study on the Usage of User Identifiers in the 5G System | SP-190450 | Michael Starsinic (Convida Wireless)
840022 | FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | SP-190557 | Xiaobo Wu (Huawei)
840023 | FS_eLCS_ph2 | Study on Enhancement to the 5GC LoCation Services-Phase 2 | SP-190452 | Ming Ai (CATT)
840024 | FS_eNPN | Study on enhanced support of Non-Public Networks | SP-190453 | Peter Hedman (Ericsson)
840025 | FS_5GLAN_enh | Study on enhancement of support for 5G LAN-type service | SP-190454 | Runze Zhou (Huawei)
840029 | FS_NG_RTC | Study on system architecture for next generation real time communication services | SP-190444 | Yi Jiang (China Mobile)
840084 | FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | SP-190558 | Tricci So (ZTE)
840085 | FS_5WWC_Ph2 | Study on support for 5WWC, Phase 2 | SP-190562 | Huan Li (Huawei)
Following new/revised Rel-17 Study/Work items were approved.

## Slide 11: SA2#134 Work Planning
Background
  SA2 Chairman provided input on SA2 work planning for SA2#134 meeting (see SP-190517)
  Samsung et al provided their inputs in SP-190520
  Vivo provided inputs in SP-190323
  China Telecom provided inputs in SP-190512
Outcome
  33 TUs to be allocated for Rel-16 (including exceptions) and pre-Rel-16 items.
  3.5 TUs to be allocated for RACS (1 TU), eIMS5G (0.5 TU), and RAN Rel-16 alignment work on IAB (1 TU) and MT EDT (1 TU).
  No Rel-17 study/work items will be scheduled for SA2#134.

## Slide 12: Rel-16 stage-2 timelines
Outcome:
  Rel-16 stage-2 is now officially frozen.
  This implies only Cat F CRs should be submitted for Rel-16 maintenance. Rel-16 Exceptions can still have Cat B/C CRs.

## Slide 13: Rel-17 Stage-2 timelines
Background
  LG Electronics provided input in SP-190499
Outcome
  No change in Rel-17 stage-2 freeze date (i.e. still Sep 2020).

## Slide 14: Current Schedule Overview (SA/CT)
SA#84
Q2/2019
SA#85
Q3/2019
SA#86
Q4/2019
SA#87
Q1/2020
SA#88
Q2/2020
SA#89
Q3/2020
SA#90
Q4/2020
SA#91
Q1/2021
R16 stage 2
freeze
R16 stage 3
freeze
R16 code
freeze
R17 stage 1
freeze
R17 stage 2
freeze
R17 stage 3
freeze
R17
stage 1
>= 80%
SA#92
Q2/2021
RAN/SA
Rel-17
day
RAN
Rel-17
day
Rel-17 Schedule
(preliminary)
Rel-17
timeline
fix
Rel-16 Schedule
R18
stage 1
Initial input
Rel-18
(unknown)
Rel-17 Planning
exceptions
start/ongoing:
S1 normative
S2 studies
SA#93
Q3/2021
R17 code
freeze
Source: SP-190529

## Slide 15: Rel-17 Work Planning/Prioritization
Cross-TSG (SA/RAN/CT) R17 Planning
Preparation (before meeting / @WGs)
  Action to SA WG chairs & rapporteurs to provide mapping slides of - either R17 SA TS number, section number, etc (with indicative KPIs and requirements) to RAN work areas - or objectives of SIDs/WIDs should be mapped to RAN work areas
  SA WG chairs should if possible allow at Q3/19 WG meetings one+ sessions for mapping slides creation
  Review on Tuesday of SA#85
Wednesday (RAN/SA/CT day)
  SA WG’s mapped requirements --> RAN planning
  RAN presents speculative impacts on SA work
  Determine work areas which need coordination
  Agree on initial R17 content & try to fix timeline (only SA issues which have RAN impact)
  Set common coordination work tasks / project planning
SA Internal R17 Prioritization
Preparation (before meeting)
  SA Chair sends by end of 07/19 out prioritization template based on Work Plan including initial TU estimates from SA2 chair
  Companies prioritize all R17 items – input contribution to SA#85, available 2 weeks before
  SA chair collects input and creates initial consolidated prioritization proposals, available one week before SA#85
Tuesday (starting from 09:00)
  No “vision of R17” and “why WI xyz is the most important WID of all” presentations
  Prioritization based on consolidated prioritization input from all companies
  Outcome:
    Items which are definitely part of R17
    Items which are tentatively part of R17
    Items which are out of R17
    Buffer for additional work, buffer for RAN impacts
Endorsed proposal in SP-190555

## Slide 16: Proposals for Better Integration of New Delegates & Vertical Industries
SA Chairman presented proposals for better integration of New Delegates & Vertical Industries (see SP-190390).
Proposals on Mentoring (slide 4) and Intro Session (slide 6) were well received. They will be put into action.
No decision was taken on Vertical Contact and Extended Guest status.

## Slide 17
Thank you!