## Slide 1: FS_IIoT Status Report
Devaki Chandramouli
Nokia

## Slide 2: FS_IIoT Status at SA#89E
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 58% > 75% | December’ 20 | SP-200298
Progress since SA#88E:
  27 approved P-CRs.
  7 New solutions agreed.
  10 solutions updated
  Some conclusions agreed for KI#1, KI#2, KI#3B, KI#5.
  TR 23.700-20 was agreed to be sent for information and cover sheet was approved.
  RAN impacts and dependencies:
  Coordination with RAN is needed on survival time.
  Coordination needed on other KIs depend on solutions concluded
Next steps:
  Aim to resolve the remaining opens for all Key issues, harmonize solutions.
  Target towards updating & stabilizing conclusions for all KIs

## Slide 3: FS_IIoT status after SA2#140E (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 58% > 75% | Jun, 20 | SP-xxxxxx
General
  FS_IIoT TR 23.700-20 v0.5.0 is available here.
  Total TUs requested for Study Phase in 2020 is 5. XX TU is used and 3 TUs are remaining.
Key Issue #1 (Uplink Time Synchronization)
  Two new solutions agreed; One solution updated; Some interim conclusions agreed.
  Next step: Resolution of remaining opens and updates to conclusion needed
Key Issue #2 (UE-UE TSC communication)
  Two new solutions agreed; 3 solutions updated; Some interim conclusions agreed.
  Next step: Harmonization of solutions, resolution of remaining opens and contentious issues, updates to conclusion needed
Key Issue #3A (Exposure of TSC Services: Exposure of deterministic QoS)
  Three new solutions agreed for this KI; Two solutions updated.
  Conclusion proposed but not agreed as it was felt that solutions are still evolving.
  Next step: Harmonization of solutions, resolution of remaining opens and agreement of conclusion needed

## Slide 4: FS_IIoT status after SA2#140E (2/2)
Key Issue #3B (Exposure of TSC Services: Exposure of Time Synchronization):
  Three solution updated. Some interim conclusions agreed.
  Next step: Resolution of remaining opens and updates to conclusion.
Key Issue #4 (fully distributed configuration model for TSN)
  Downscoped. Will not be progressed during Rel-17
Key Issue #5 (Use of Survival Time for Deterministic Applications in 5GS)
  One solution updated. Some interim conclusions agreed.
  Next step: Resolution of remaining opens and updates to conclusion.
  RAN impacts and dependencies:
  Survival time format sent over NGAP.
Contentious Issue:
  Contentious issues with KI#2 due to varying fundamentally different solution approaches.
Focus for the Next Meeting (SA2#141E):
  Working towards resolution of contentious issues and harmonization of solutions
Overall Plan:
  SA2#141E (Oct): Aim to resolve the remaining opens for all Key issues, harmonize solutions. Target towards updating & stabilizing conclusions for all Kis. CCs to resolve contentious issues expected
  SA2#142E (Nov): Finalizing conclusions. Submit TR 23.700-20 to SA#90 plenary for approval. Agree to a WID.
Risks:
  Completion of the study may not be possible in Q4 for all key issues, due to RAN dependencies and resolution of contentious issues