## Slide 1: FS_eNA_ph2 Status Report
Xiaobo Wu(Huawei), Aihua Li(China Mobile)

## Slide 2: FS_eNA_ph2 status at SA#89-e
Progress since SA#89E:
  43 contributions agreed to update current solutions; 29 contributions are agreed to evaluate or conclude the Key Issues.
  18 KIs potential for R17 (21 KIs in total captured in TR with 3 KIs not to be progressed in R17)
    Interim evaluation agreed for 14 KIs (i.e. KI #1, KI#2, KI#4, KI#8, KI#9, KI#10, KI#11, KI#12, KI#13, KI#15, KI#16, KI#18, KI#19 and KI#20) and no interim evaluation agreed for 4 KIs ( i.e. Interim evaluation for KI#14 and KI#21 postponed and no interim evaluation for KI#7 and KI#17 proposed)
    Interim conclusion agreed for 11 KIs i.e. KI #1, KI#2, KI#4, KI#8, KI#10, KI#11, KI#12, KI#13, KI#15, KI#16, and KI#19 and final conclusion agreed for KI#20 and interim conclusion for KI#14 and KI#21 postponed.
RAN impacts or dependencies:
  None
Next steps:
  Final evaluation and conclusion for all the 18 KIs .
  Submit TR 23.700-91 to SA#90 plenary for approval and agree a WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 70 > 85% | June, 20-> Dec, 2020 | SP-190557

## Slide 3: FS_eNA_ph2 status after SA2#141E (1/5)
  General
  FS_eNA_ph2 TR 23.700-91 is available here.
  18 KIs potential for R17 (21 KIs in total caputred captured in TR with 3 KIs not to be progressed in R17) and 77 solutions in the TR.
  Key Issue #1: Logical decomposition of NWDAF and possible interactions between logical functions
  9 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #2: Multiple NWDAF instances
  27 solutions are documented for this key issue. The KI has been categorized into four groups and evaluated and partially concluded.
  Next steps: Final evaluation and conclusion.
  Key Issue #3: Mapping of NWDAF use cases to NFs and identify actions that could be taken based on NWDAF analytics and predictions (NOT to be progressed in R17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 70 > 85% | June, 20-> Dec, 2020 | SP-190557

## Slide 4: FS_eNA_ph2 status after SA2#141E (2/5)
  Key Issue #4: Remaining aspects on how to ensure that slice SLA is guaranteed
  1 solution is documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #5: New types of outputs provided by NWDAF (NOT to be progressed in R17)
  Key Issue #6: Study possible mechanisms for improved correctness of NWDAF analytics (NOT to be progressed in R17)
  Key Issue #7: Adding Application attributes and KPIs as the Input data in some services described in TS 23.288 [5]
  1 solution is documented for this key issue and no interim evaluation and conclusion is proposed.
  Next steps: Final evaluation and conclusion.
  Key Issue #8: UE data as an input for analytics generation
  7 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #9: Dispersion analytic output provided by NWDAF
  2 solutions are documented for this key issue. Interim evaluation agreed and no interim conclusion is proposed.
  Next steps: Final evaluation and conclusion.
  Key Issue #10: NWDAF Assisted UP Optimization
  3 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.

## Slide 5: FS_eNA_ph2 status after SA2#141E (3/5)
  Key Issue #11: Increasing efficiency of data collection
  19 solutions are documented for this key issue. The KI has been categorized into two groups i.e. solutions with/without architectural changes. Interim evaluation agreed and interim conclusion agreed (partially)
  Next steps: Final evaluation and conclusion.
  Key issue #12: NWDAF-assisted RFSP policy
  5 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #13: Triggering conditions for analytics
  6 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #14: NWDAF-assisted application detection
  1 solution is documented for this key issue and interim evaluation and conclusion postponed.
  Next steps: Final evaluation and conclusion.
  Key Issue #15: User consent for UE data collection/analysis
  2 existing solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #16: UP optimization for edge computing
  6 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #17: Definition of accuracy levels
  1 solution is documented for this key issue and no interim evaluation and conclusion is proposed.
  Next steps: Final evaluation and conclusion.

## Slide 6: FS_eNA_ph2 status after SA2#141E (4/5)
  Key Issue #18: Enhancement for real-time communication with NWDAF
  3 solutions are documented for this key issue. Interim evaluation agreed and no interim conclusion is proposed.
  Next steps: Final evaluation and conclusion.
  Key Issue #19: Trained data model sharing between multiple NWDAF instances
  3 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #20: NWDAF assisting in detecting anomaly events for the user plane
  No solutions are captured for this key issue and it is concluded that no normative work has been identified for Rel-17.
  Next steps: None.
  Key Issue #21: NWDAF assisting in user plane performance
  1 solution is documented for this key issue and interim evaluation and conclusion postponed.
  Next steps: Final evaluation and conclusion.

## Slide 7: FS_eNA_ph2 status after SA2#141E (5/5)
  RAN impacts and dependencies:
  None identified so far.
Contentious Issue:
  None.
Dependencies with other WGs:
  KI#4 can been concluded but need to align with SA5 during normative phase dependencies on SA5, an LS was sent to SA5 in SA2#141e.
  KI#8 can been concluded but need to align with SA4 and SA3 during normative phase dependencies on SA4 and SA3 work, an LS was sent to SA4 and SA3 in SA2#140e.
  KI #11 can been concluded but need to align with SA3 during normative phase dependencies on SA3, an LS was sent to SA3 in SA2#141e.
  KI#12 can been concluded but need to align with SA5 during normative phase has dependencies on SA5 and, an LS was considered planned to send to SA5 in next future meeting.
  KI#15 has been concluded but need to align with SA3 during normative phase dependencies on SA3, an LS was sent to SA3 on user consent in SA2#140e139e.
Focus for the Next Meeting (SA2#142E):
  Final evaluation and conclusion.
  Submit TR 23.700-91 to SA#90 plenary for approval and agree a WID and TS 23.288 is to be reused.
    Risk:
  Not all 18 KIs can be concluded for R17 as for example no interim evaluation and conclusion are proposed for KI#7 and KI#17

## Slide 8: backup