## Slide 1: FS_eNA_ph2 Status Report
Xiaobo Wu(Huawei), Aihua Li(China Mobile)

## Slide 2: FS_eNA_ph2 status at SA#89-e
Progress since SA#89E:
  43 contributions agreed to update current solutions; 29 contributions are agreed to evaluate or conclude the Key Issues.
  18 KIs potenial for R17 (21 KIs in total caputred in TR with 3 KIs not to be progressed in R17)
    Interim evaluation agreed for 14 Kis (i.e. KI #1, KI#2, KI#4, KI#8, KI#9, KI#10, KI#11, KI#12, KI#13, KI#15, KI#16, KI#18, KI#19 and KI#20) and no interim evaluation agreed for 4 Kis ( i.e. Interim evaluation for KI#14 and KI#21 postponed and no interim evaluation for KI#7 and KI#17 proposed)
    Interim conclusion agreed for 12 KIs i.e. KI #1, KI#2, KI#4, KI#8, KI#10, KI#11, KI#12, KI#13, KI#15, KI#16, KI#19 and KI#20 and interim conclusion for KI#14 and KI#21 postponed.
RAN impacts or dependencies:
  None
Next steps:
  Final evaluation and conclusion for all the 18 KIs .
  Submit TR 23.700-91 to SA#90 plenary for approval and agree a WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 70 > 85% | June, 20-> Dec, 2020 | SP-190557

## Slide 3: FS_eNA_ph2 status after SA2#141E (1/5)
  General
  FS_eNA_ph2 TR 23.700-91 is available here.
  18 KIs potenial for R17 (21 KIs in total caputred in TR with 3 KIs not to be progressed in R17) and 77 solutions in the TR.
  Key Issue #1: Logical decomposition of NWDAF and possible interactions between logical functions
  9 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #2: Multiple NWDAF instances
  27 solutions are documented for this key issue. The KI has been categorized into four groups and evaluated and partially concluded.
  Next steps: Final evaluation and conclusion.
  Key Issue #3: Mapping of NWDAF use cases to NFs and identify actions that could be taken based on NWDAF analytics and predictions (NOT to be progressed in R17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 70 > 85% | June, 20-> Dec, 2020 | SP-190557

## Slide 4: FS_eNA_ph2 status after SA2#140E (2/5)
  Key Issue #4: Remaining aspects on how to ensure that slice SLA is guaranteed
  1 solution is documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #5: New types of outputs provided by NWDAF (NOT to be progressed in R17)
  Key Issue #6: Study possible mechanisms for improved correctness of NWDAF analytics (NOT to be progressed in R17)
  Key Issue #7: Adding Application attributes and KPIs as the Input data in some services described in TS 23.288 [5]
  1 solution is documented for this key issue and no interim evaluation and conclusion is proposed.
  Next steps: Final evaluation and conclusion.
  Key Issue #8: UE data as an input for analytics generation
  7 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #9: Dispersion analytic output provided by NWDAF
  2 solutions are documented for this key issue. Interim evaluation agreed and no interim conclusion is proposed.
  Next steps: Final evaluation and conclusion.
  Key Issue #10: NWDAF Assisted UP Optimization
  3 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.

## Slide 5: FS_eNA_ph2 status after SA2#140E (3/5)
  Key Issue #11: Increasing efficiency of data collection
  19 solutions are documented for this key issue. Interim evaluation agreed and interim conclusion agreed (partially)
  Next steps: Final evaluation and conclusion.
  Key issue #12: NWDAF-assisted RFSP policy
  5 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #13: Triggering conditions for analytics
  6 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #14: NWDAF-assisted application detection
  1 solution is documented for this key issue and interim evaluation and conclusion postponed.
  Next steps: Final evaluation and conclusion.
  Key Issue #15: User consent for UE data collection/analysis
  2 existing solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #16: UP optimization for edge computing
  6 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #17: Definition of accuracy levels
  1 solution is documented for this key issue and no interim evaluation and conclusion is proposed.
  Next steps: Final evaluation and conclusion.

## Slide 6: FS_eNA_ph2 status after SA2#140E (4/5)
  Key Issue #18: Enhancement for real-time communication with NWDAF
  3 solutions are documented for this key issue. Interim evaluation agreed and no interim conclusion is proposed.
  Next steps: Final evaluation and conclusion.
  Key Issue #19: Trained data model sharing between multiple NWDAF instances
  3 solutions are documented for this key issue. Interim evaluation and conclusion agreed.
  Next steps: Final evaluation and conclusion.
  Key Issue #20: NWDAF assisting in detecting anomaly events for the user plane
  No solutions are captured for this key issue.
  Next steps: This Key Issue is not to be progressed in R17 due to no solution captured.
  Key Issue #21: NWDAF assisting in user plane performance
  1 solution is documented for this key issue and interim evaluation and conclusion postponed.
  Next steps: Final evaluation and conclusion.

## Slide 7: FS_eNA_ph2 status after SA2#140E (5/5)
  RAN impacts and dependencies:
  None identified so far.
Contentious Issue:
  None.
Dependencies with other WGs:
  KI#4 has dependencies on SA5 and ongoing eNS phase 2 work, an LS was sent to them.
  KI#8 has dependencies on SA4 and SA3 work, an LS was sent to them.
  KI #11 has dependencies on SA3, an LS was sent to them.
  KI#12 has dependencies on SA5 and, an LS was planned to them in upcoming SA2#142E.
  KI#15 has dependencies on SA3, an LS was sent to them on user consent.
Focus for the Next Meeting (SA2#142E):
  Final evaluation and conclusion.
  Submit TR 23.700-91 to SA#90 plenary for approval and agree a WID.
    Risk:
  Not all 18 KIs can be concluded for R17 as for example no interim evaluation and conclusion proposed for KI#7 and KI#17

## Slide 8: backup