## Slide 1: FS_eNPN Status Report
Peter Hedman
Ericsson

## Slide 2: FS_eNPN status after SA2#142E (1/3)
General
  FS_eNPN is captured in TR 23.700-07 and v1.2.0 will be available here.
  Total TUs requested for Study Phase in 2020 is 5. 2 TUs and four e-meetings have been used.
Key Issue 1 (Enhancements to Support SNPN along with credentials owned by an entity separate from the SNPN):
  x P-CRs agreed updating existing solutions. Total number of solutions for KI#1 is 15.
  x P-CRs agreed with evaluations and/or Interim conclusions.
  Next Steps: Next meeting (SA2#143E) TBD.
Key Issue 2 (NPN support for Video, Imaging and Audio for Professional Applications (VIAPA))
  x P-CRs agreed updating existing solutions. Total number of solutions for KI#2 is 16.
  x P-CRs agreed with evaluation and/or Interim conclusions updates.
  Next Steps: Next meeting (SA2#143E) TBD.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 85% > xx% | Dec, 20 | SP-200094

## Slide 3: FS_eNPN status after SA2#142E (2/3)
Key Issue 3 (Support of IMS voice and emergency services for SNPN)
  x P-CR agreed updating existing solution.
  Total number of solutions for KI#3 is 11.
  x P-CR agreed updating Interim conclusions
  Next Steps: Next meeting (SA2#143E) TBD.
Key Issue 4 (UE Onboarding and remote provisioning)
  x P-CRs agreed updating existing solutions. Total number of solutions for KI#4 is 17.
  x P-CRs updated conclusions and x P-CR updated evaluation.
  Next Steps: Next meeting (SA2#143E) TBD
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 85% > xx% | Dec, 20 | SP-200094

## Slide 4: FS_eNPN status after SA2#142E (3/3)
  RAN impacts and dependencies:
  As per agreed conclusions, key issues 1, 2, 3 and 4 impacts RAN.
  Impacts are SIB related for solutions related to Key issues 1, 3 and 4, new RRC indications for solutions related to Key issues 4 and additional NGAP impacts for solutions related to Key issues 2 and 4
SA3 dependencies
  SA3 dependencies identified for solutions related to key issue 1 and LS sent to SA3 in S2-2004385, but also other SA3 dependencies identified by ENs for solutions related to key issue 1, 3 and 4. LS sent to SA3 to get feedback on interim conclusions for KI#4 and related ENs. LS sent to SA3 related to broadcast of Onboarding Network information.
  One solution (#17) for key issue 2 has security related ENs, but FFS whether to be resolved by SA2.
Contentious Issue:
  SIB information for KI#1 (Show of Hands held at SA2#141E and a KI#1 conclusion was technically endorsed)
Focus for the Next Meeting (SA2#143E):
  TBD
Overall Plan:
  SA2#142E (Nov): Final evaluation and final conclusions. Submit TR 23.700-07 to SA#90 plenary for approval.
  Agree a WID based on the TR conclusions.
Risks:
  Completion of the study may not be possible in Q4 for all key issues, due to RAN, SA1 and SA3 dependencies

## Slide 5: FS_eNPN Status at SA#90e
Progress since SA#89-e:
  x P-CRs agreed updating solutions and y new solutions added.
  Conclusions agreed for KI#1, KI#2, KI#3 and KI#4.
  TR sent for approval
  RAN impacts and dependencies:
  RAN impacts identified by TR conclusions as follows: ….
  LS sent to RAN WGs….
Next steps:
  TR is proposed to be approved
  WID has been submitted based on TR conclusions
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 75% > xx% | Dec, 20 | SP-200094
To be updated after SA2#142E