## Slide 1: 5MBS Status Report
Li, Meng
Huawei

## Slide 2: 5MBS Status at SA#93-e
  Progress since SA#92-e:
  TS 23.247 v1.1.0 is sent to plenary for approval.
  3 LSs were sent to RAN2/RAN3, CT4, SA4/SA6/CT1, respectively.
  RAN impacts and dependencies:
  RAN impacts as per agreed (p)CRs.
Next steps:
  Resolve the open issues that have dependencies with other WGs in the next meetings.
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 75%>90% | Sept., 2021 | SP-201106

## Slide 3: 5MBS Status after SA2#146E
  Progress since SA#92-e:
  TS 23.247 v1.1.0 is sent to plenary for approval.
  Totally 54 pCRs, 3CRs were agreed in 146E meeting.
  3 LSs were sent to RAN2/RAN3, CT4, SA4/SA6/CT1, respectively.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Contentious Issue:
  None
Next steps:
  Resolve the open issues that have dependencies with other WGs in the next meetings.
  Correct/alignment/documentation related Category "F " CRs.
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 75%>90% | Sept., 2021 | SP-201106