## Slide 1: MINT Status Report
Hyunsook Kim
LG Electronics

## Slide 2: MINT status after SA2#147E
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 50% -> ????% | Dec. 2021 | SP-210582
General
  ?????? CRs agreed to TS 23.501 and TS 23.502.
  RAN impacts and dependencies:
  Broadcasts an indication of accessibility for Disaster Roaming service, and optionally, a list of PLMN(s) with Disaster Condition for which Disaster Roaming service is offered by the broadcasting PLMN in the impacted area.
Contentious Issue:
  None
Focus for the Next Meetings
  SA2#148E: Finalize normative work with the dependencies from other WGs (e.g. SA3, CT1, etc.)
Need to be updated after the meeting!

## Slide 3: Back-up

## Slide 4: MINT Status at SA#93-e
Progress since SA#92-e:
  Starting the normative work
  2 CRs agreed to TS 23.501 and TS 23.502 based on CT1 study conclusion (TR 24.811).
RAN impacts or dependencies:
  Broadcasts an indication of accessibility for Disaster Roaming service, and optionally, a list of PLMN(s) with Disaster Condition for which Disaster Roaming service is offered by the broadcasting PLMN in the impacted area.
Next steps:
  Finalize normative work with the dependencies from other WGs (e.g. SA3, CT1, etc.)
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 0% -> 50% | Dec. 2021 | SP-210582

## Slide 5: MINT status after SA2#146E
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 0% -> 50% | Dec. 2021 | SP-210582
General
  Starting the normative work
  2 CRs agreed to TS 23.501 and TS 23.502 based on CT1 study conclusion (TR 24.811).
  RAN impacts and dependencies:
  Broadcasts an indication of accessibility for Disaster Roaming service, and optionally, a list of PLMN(s) with Disaster Condition for which Disaster Roaming service is offered by the broadcasting PLMN in the impacted area.
Contentious Issue:
  None
Focus for the Next Meetings
  SA2#147E and SA2#148E: Finalize normative work with the dependencies from other WGs (e.g. SA3, CT1, etc.)