3GPP TSG-WG SA2 Meeting #147E e-meeting	S2-2107572

Elbonia, October 18 – 22, 2021 	(Revision of S2-2106808-was6147r05-was4231)

# Source:	China Mobile, vivo

# Title:	Study on Enablers for Network Automation for 5G - phase 3

# Document for:	Approval

Agenda Item:	9.1.3

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

Title:   Study on Enablers for Network Automation for 5G - phase 3

Acronym:	FS_eNA_Ph3

Unique identifier:

Potential target Release:	{Rel-18}

1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | x |  |
| No | x |  |  |  |  |
| Don't know |  | x | x |  | x |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
| x | Study Item |

2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A |  |  |  |

2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 840022 | Study on Enablers for Network Automation for 5G - phase 2 | Antecedent study item (TR 23.700-91) |
| 760047 | Study of enablers for Network Automation for 5G | Antecedent study item (TR 23.791) |
| 830034 | Study on UPF enhancement for control and SBA | Related to how UPF report data to NWDAF |
| 830047 | Enablers for Network Automation for 5G | Antecedent Work item (TS 23.288) |

3	Justification

Based on the work in Rel-15 and Rel-16, in Rel-17 further framework and solutions are investigated for supporting network automation leveraging 5GC information exposure and network data analytics. It will be of benefit to have discussion on further architecture enhancement, new cases and Rel-17 leftover.

This study also targets to investigate different deployment options for NWDAFs.

4	Objective

This study item aims at further investigating system enhancements for NWDAF, based on what has been specified in the previous releases to allow 5GS to support network automation. This study focuses on analytics for 5GC NFs with the target to support in their decision making, or in other way assist with applications, UE or session related analytics. The work will further study the necessary inputs to NWDAF and the necessary NWDAF outputs and to study the potential architecture enhancement, new scenarios and R17 leftover for network data analytics in order to support:

WT#1: The following key issues deprioritized from R17

KI#1.1: whether and how new types of output need to be provided by NWDAF and how would those outputs be defined

KI#1.2: Study possible mechanisms for improved correctness of NWDAF analytics

WT#2: KIs with no conclusion from R17

KI#2.1: NWDAF-assisted application detection

KI#2.2: Whether and how to support data and analytics exchange in roaming case (including network sharing)

WT#3: Rel-17 features enhancement:

KI#3.1: data collection and data storage enhancements (including DCCF and ADRF enhancements)

KI#3.2: KI#12: NWDAF-assisted RFSP policy enhancement

NOTE: for this bullet, the coordination between FS_eNA_ph3 and FS_eAMP is needed during study phase.

KI#3.3: Whether and how to enhance trained ML Model sharing for different vendors.

KI#3.4: UPF data report to NWDAF to support UPF data report for analytics as specified in R16/R17 and additional UPF data identified in R18.

KI#3.5: Study interactions between NWDAF and MDAS/MDAF for data collection and analytics

NOTE: The study should be coordinated with SA5 and conclusions will be reached jointly

KI#3.6: Enhancements related to analytics subscription transfer between NWDAFs

KI#3.7: Impact of non-typical situations (e.g. un-scheduled events, disaster) on data collection and analytics

KI#3.8: NWDAF-assisted URSP

KI#3.9 enhancements on QoS Prediction & Sustainability analytics

- Increase granularity of QoS predictions (e.g., below Cell level, more KPIs reporting, richer information) also by means of more input data to the analytics enabler (e.g. from core network, RAN, etc.)

- Improve freshness of QoS predictions (e.g. notice period)

- Enable QoS predictions also of the PC5/Sidelink Interface

- Investigate QoS prediction in Multi-MNO/Cross-border environments

- Investigate the need for coordination of notifications of QoS prediction amongst V2X Servers (e.g., ordering, prioritization)

- Investigate harmonization of QoS change notifications for V2X application (e.g., QoS change notification sent to the UE via NAS/RRC)

WT#4: enhanced architecture/new Use Case(s):

KI#4.1: Study whether and how to enhance architecture to support federated learning in the 5GC

KI#4.2: Interactions between the NWDAF and the LCS NF(s) to support AI/ML based positioning

NOTE: For this objective, coordinated activities between the study FS_eLCS_PH3 and this study are needed.

KI#4.3: NWDAF enhancements considering the finer granularity of location information than TA and cell level e.g. location information collection from LCS NF(s) (e.g. GMLC)

NOTE: Location information granularity can be as described in clause 4.2 and 4.3, TS 22.071.

KI#4.4: NWDAF enhancements considering inputs from SCP

KI#4.5: Study whether and how UE consume data analytics from NWDAF

NOTE: Potential coordination between the study 5G_AIML and this study are needed

KI#4.6: Study new use cases and new analytics, based on e.g. Rel-16 and Rel-17 features

WT#5: Deployment:

NWDAF Deployment options

NOTE: At the end of the study, it will be decided whether some output from the 5th objective can be published as an external TR.

TU estimates and dependencies

| Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency |
| --- | --- | --- | --- | --- |
| WT#1 |  |  |  |  |
| WT#1.1 | 0.5 | 0.5 | NO | WT#1.1 is self-contained |
| WT#1.2 | 0.5 | 0.5 | NO | WT#1.2 is self-contained |
| WT#2 |  |  |  |  |
| WT#2.1 | 1 | 0.5 | NO | WT#2.1 is self-contained |
| WT#2.2 | 1 | 0.5 | NO | WT#2.2 is self-contained |
| WT#3 |  |  |  |  |
| WT#3.1 | 0.5 | 0.5 | NO | WT#3.1 is self-contained |
| WT#3.2 | 0.5 | 0.5 | NO | WT#3.2 is self-contained |
| WT#3.3 | 1 | 0.5 | NO | WT#3.3 is self-contained |
| WT#3.4 | 0.5 | 0.5 | NO | WT#3.4 is self-contained, but may coordinate with SID FS_UPCAS |
| WT#3.5 | 1 | 0.5 | NO | The study on WT#3.5 should be coordinated with SA5 and conclusions will be reached jointly. |
| WT#3.6 | 0.5 | 0.5 | NO | WT#3.6 is self-contained |
| WT#3.7 | 0.5 | 0.5 | NO | WT#3.7 is self-contained |
| WT#3.8 | 1 | 0.5 | NO | WT#3.8 is self-contained |
| WT#3.9 | 1 | 0.5 | Maybe | WT#3.9 is self-contained except that “Investigate QoS prediction in Multi-MNO/Cross-border environments” is related with KI#2.2. |
| WT#4 |  |  |  |  |
| WT#4.1 | 2 | 1 | NO | WT#4.1 is self-contained |
| WT#4.2 | 0.5 | 0.5 | Maybe | WT#4.2 is self-contained |
| WT#4.3 | 0.5 | 0.3 | NO | WT#4.3 is self-contained but has synergies with WT#4.2 |
| WT#4.4 | 1 | 0.5 | NO | WT#4.4 is self-contained |
| WT#4.5 | 1 | 0.5 | NO | WT#4.5 is self-contained |
| WT#4.6 | 1 | 0.5 | Maybe | WT#4.6 is self-contained |
| WT#5 | 1 | 0.5 | NO | WT#5 is self-contained, but is dependenet on completion of the work under WT#4 |

Total TU estimates for the study phase: 17

Total TU estimates for the normative phase: 9

Total TU estimates: 17 + 9 = 26

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| Internal TR | 23.xxx | Study on Enablers for Network Automation for 5G - phase 3 | June 2022 | September 2022 | First Rapporteur is responsible for objective 2 & Objective 4& Objective 5 and also responsible for TR editing. Secondary Rapporteur is responsible for objective 1& Objective 3. |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |

6	Work item Rapporteur(s)

The primary Rapporteur: Aihua Li, China Mobile, liaihua@chinamobile.com, is responsible for objective 2 & Objective 4& Objective 5 and also responsible for TR editing.

The secondary Rapporteur: Xiaobo Wu, vivo, xiaobo.wu@vivo.com, is responsible for objective 1& Objective 3.

7	Work item leadership

SA2

8	Aspects that involve other WGs

SA5 are relevant working groups for this study and TR, and tight coordination/alignment with them is expected during the work.

9	Supporting Individual Members

Supporting IM name

China Mobile

vivo

China Telecom

Huawei

China Unicom

China Southern Power Grid Co., Ltd

AT&T

CATT

KDDI

CAICT

NEC

Alibaba

Lenovo

ZTE

Intel

Deutsche Telekom

Convida Wireless

Orange

NTT DoCoMo

ETRI

Tencent

Spreadtrum Communications

Academy of Broadcasting Science

Charter Communications

Oracle

Spirent

Sandvine

Rakuten Mobile