## Slide 1: FS_XRM Status Report
Dan Wang, Hui Ni
China Mobile, Huawei

## Slide 2: FS_XRM status after SA2#150E (1/2)
General
  SID update with changing target data to December.
  TR 23.700-60 v.0.2.0 was created based on approved contributions.
  38 contributions agreed (including architecture assumptions, KI update, and solutions).
  1 LS Out to RAN1/2 regarding the UE Power Saving for XR and Media Services.
  3 TU used and 6 TU left for the Study Phase.
Architectural requirement
  Adding Tactile Internet definition.
Key Issue1&2(Coordinated transmission for single UE& multiple UEs)
  Four new solutions were included in the TR.
  Next step: discuss and capture solutions in SA2#151E
Key Issue 3 (Information Exposure)
  Two solutions were captured in the TR.
  Next step: discuss and capture solutions in SA2#151E
Key Issues 4&5(PDU Set )
  Twenty solutions were captured. KI4 was updated.
  Next step: discuss and capture solutions in SA2#151E
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 15%  25% | Dec, 2022 | SP-211646
Key Issue 6(Round-Trip latency requirements)
  Three solutions captured.
  Next step: discuss and capture solutions in SA2#151E
Key Issues 7(jitter minimization)
  Three solutions captured.
  Next step: discuss and capture solutions in SA2#151E
Key Issues 8 (power savings)
  Two solutions captured.
  Next step: discuss and capture solutions in SA2#151E
Key Issues 9(Trade-off of QoE and Power Saving)
  One solutions captured.
  Next step: discuss and capture solutions in SA2#151E

## Slide 3: FS_XRM status after SA2#150E (2/2)
Contentious Issue:
  7 solutions for KI1&2 in SA2 150 emeeting were postponed due to different company view.
Focus for the Next Meeting (SA2#151):
  Handle potential Key Issue updates, solution update and new solutions
Overall Plan: (study phase)
  SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
  SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs (no new KI proposal afterwards)
  SA2#151 May’22: potential KI update, solution discussions; solution evaluation with low priority
  SA2#152 Aug’22: solution updates (last chance for solution)and try to finalize the evaluation and make conclusion ; send TR for information; first draft of WID
  SA2#153 Oct’22: finalize the conclusion for remaining TR KIs; WID Approval;
  SA2#154, SA2#154AH and SA2#155 meeting: normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_XRM | 9 | 5 | 14 | 1 | 2 | 2 | 2 | 2 | 1 | 2 | 2

## Slide 4: FS_XRM Status after SA#95-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 15%  25% | Dec, 2022 | SP-211646
  Progress since SA#95-e:
  architectural requirement is updated.
  1 LS is sent to RAN WGs.
  38 new solutions are agreed.
  RAN impacts and dependencies:
  1 LS to RAN1&2 for power saving
Other WG dependencies
  1 LS to SA4 for coordination
Contentious Issue:
  7 solutions for KI1&2 in SA2 150 emeeting were postponed due to different company view.
Next steps in SA2#151E:
  Capture new solutions.
  Clarify solutions proposed in SA2 150