## Slide 1: SA WG2 Status for 5WWC
Laurent Thiébaut
Nokia

## Slide 2
August meeting
  Finalize the solutions to KI2 (no solution update for KI 2 after this meeting, priority to solution update for KI 2 in August)
  (1 meeting thread for KI 2 evaluation and conclusion + ~ 10 meeting threads for KI 2 solution updates) (leaving ~ 4 threads for KI 1 solution updates) (solutions update for KI1 allowed in October)
  Companies should submit papers to explain their choice for KI2 conclusion but we will pick only one (possibly empty to start writing together the conclusion) to conclude on KI 2 (evaluation and conclusions about slicing for Non 3GPP).
  At the August/January meeting, only one document will be taken as baseline for evaluation and conclusions.
WID submitted in August only for KI2. TR sent for information in August;
in October: Finish KI1 solution update and do Normative work for KI2 (3 CR, ONE for each of 501/502/503)
January meeting conclude (evaluation and conclusions) on KI 1 (different handling of different devices) using BBF/CableLabs feedback. Normative work for KI1 in Q1 2023. WID update in January based on the conclusions
TR can only be approved in March
Very possible that we need an exception
Overall plan
Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
#149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
0,5 | 0,5 | 0 | 0,5 | 0,5 | 0 | 0,25 | 0,25 | 2,5

## Slide 3
General
  in August
    Completed all KI2 solutions
    concluded on KI 2 (slicing for Non 3GPP)
    Agreed on a WID targeting KI2
  Normative work for KI2 in October + finalizing KI 1 solutions
  No 5WWC work in November (reduce number of topics at F2F meeting)
  January meeting conclude on KI 1 (different handling of devices) using BBF/CableLabs feedback
  WID update at January meeting to include normative work for KI1
  Normative work for KI1 in Q1 2023
RAN dependencies:
  None (the SID has no RAN impacts)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC, | 60% > 80% | Sep  March, 23 | S2-2204899

## Slide 4
  RAN and SA3 impacts and dependencies:
  None for RAN
  SA3 has started a related study
Contentious Issue:
  None
Focus for the Next Meeting (October):
  Normative work for KI2 in + finalizing KI 1 solutions
Overall Plan:
  See dedicated slide
Risks:
  KI1 completion only in Q1 2023 (due to late feedback from BBF/CableLabs)