## Slide 1: FS_eNS_Ph3 Status Report after SA2#152E
Jinguo Zhu
ZTE

## Slide 2: FS_eNS_Ph3 status after SA#96 (TBU)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 5%->50% | Dec 2022 | SP-211641
General:
  6 key issues are agreed. Totally 37 solutions are agreed
  TR 23.700-41 v0.3.0 generated based on the agreed contributions
  Contentious Issue: None
  RAN impacts and dependencies:
  KI#1, KI#3 and KI#5 may needs to coordinate with RAN working groups.
Next steps:
  Approval of new solutions and solution update(SA2#152E)
  Solution evaluation and conclusion

## Slide 3: FS_eNS_Ph3 status after SA2#152E (1/3) (TBU)
General
  37 paper on solutions are agreed, 1 paper on evaluation are agreed
  TR 23.700-41 v0.3.0 generated based on the agreed contributions
Key Issues 1(Service continuity)
  Correspond to WI#1
  1 paper on new solution is agreed. 4 papers on solution update are agreed
Key Issues 2(providing VPLMN network slice info to roaming UE)
  Correspond to WI#3
  2 papers on new solution are agreed. 5 papers on solution update are agreed
Key Issues 3(Slice Service Area)
  Correspond to WI#5
  5 papers on new solution are agreed. 4 papers on solution update are agreed
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 30%->50% | Dec 2022 | SP-211641

## Slide 4: FS_eNS_Ph3 status after SA2#152E (1/3) (TBU)
Key Issues 4(multiple NSACF)
  Correspond to WI#6
  2 papers on solution update are agreed
Key Issues 5(Rejected S-NSSAI)
  Correspond to WI#2
  6 papers on new solution are agreed
Key Issues 6(NW Control)
  Correspond to WI#4
  8 papers on new solution are agreed
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 30%->50% | Dec 2022 | SP-211641

## Slide 5: FS_eNS_Ph3 status after SA2#152E (3/3) (TBU)
Contentious Issue:
  None.
  RAN impacts and dependencies:
  KI#1, KI#3 and KI#5 may need to coordinate with RAN working groups.
Other WG dependencies
  KI#3 may need to coordinate with SA5
Focus of the Next Meeting (SA2#152E):
  Last meeting for new solution and solution update
  Focus on solution evaluation and conclusion
  LS to RAN working groups on dependency.

## Slide 6: Overall plan (TBU)
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_eNS_Ph3 | 6 | 3.25 | 9.25 | 1 | 1 | 2 | 1 | 1 | 1 | 1 | 1.25 | 9.25
SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs. Last meeting for Kis.
SA2#151 May’22: continue the solution discussions and start to evaluate solutions; TR for information
SA2#152 Aug’22: solution updates (last meeting for new solution and solution update),finalize the evaluation and conclusion ; TR for information approval; WID for approval
SA2#153 Oct’22: finalize the conclusion for remaining KIs; TR for approval, WID update; start normative work for concluded KIs
SA2#154, SA2#154AH and SA2#155 meeting: normative work
 | Study TU | Normative TU | SA2#149E | SA2#150E | SA2#151E | Remaining quota for study
KI#1(service continuity) | 1.5 | 0.75 | 4 | 8 | 6 | 27
KI#2(VPLMN selection) | 1 | 0.5 | 5 | 9 | 7 | 9
KI#3(service area) | 1 | 0.5 | 5 | 6 | 10 | 9
KI#4(multiple NSAC) | 0.5 | 0.5 | 2 | 4 | 5 | 4
KI#5(Rejected NSSAI) | 0.5 | 0.25 | 2 | 1 | 11 | 1
KI#6(network control) | 1.5 | 0.75 | 4 | 1 | 10 | 30