## Slide 1
FS_SUECR Status Report
Lalith Kumar
Samsung (Rapporteur)
3GPP TSG SA WG2 Meeting #152E
E-Meeting, 17 – 26 August 2022
Agenda 10.5
S2-2206983

## Slide 2: FS_SUECR status after SA2#152E
General
  New WID Seamless UE context recovery is approved in S2-2207876. The objectives of the WID are based on the conclusions of the TR 23.700-61.
  RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting (SA2#153e):
  Start normative work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% > 100 % | May, 22 | SP-211654

## Slide 3: FS_SUECR Status at SA#97
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% > 100 % | May, 22 | SP-211654
Progress since SA#96:
  New WID Seamless UE context recovery is approved in S2-2207876. The objectives of the WID are based on the conclusions of the TR 23.700-61.
  RAN impacts and dependencies:
  None.
Next steps:
  Start normative work.

## Slide 4: Backup slides

## Slide 5: Overall Plan:
  SA2#149E Feb(0.5 TU): TR Skeleton, Scope, architecture assumptions, new KI(s) approval, last meeting for new KI(s) approval.
  SA2#150E Apr(0.5 TU): Start of new solutions approval, continuing the discussion and possible updates to architecture requirements, assumptions, terminology and KI.
  SA2#151E May(0.5 TU): TR solution clean-up, solution evaluation and conclusions.
  SA2#152E Aug(0 TU): Approve WID based on conclusions of the TR.
  SA2#153e : Complete normative work.