## Slide 1: FS_5TRS_URLLC Status Report
Devaki Chandramouli (Rapporteur)
Nokia

## Slide 2: FS_5TRS_URLLC status at SA#97E
General
  18 P-CRs agreed.
  New conclusions agreed for KI#5, KI#6. KI#2 conclusion updated.
  LS out to ITU-T agreed to obtain feedback related to parameters for timing resiliency
  Total TU(s) = 9 for study + normative phase; 4.5 TUs used, 4.5 Tus remaining for study + normative phase.
RAN dependencies:
  S2-2201767 - LS out sent to RAN2 (with RAN1, RAN3 in CC) to obtain feedback related to problem statements for KI#6 “LS on RAN feedback for low latency”.
  Coordination needed with RAN WGs for KI#1 related to timing resiliency.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 65%->83% | Dec’ 22 | SP-211634
Notes: S2-2201767

## Slide 3: FS_5TRS_URLLC status after SA2#152E
General
  18 P-CRs agreed.
  New conclusions agreed for KI#5, KI#6. KI#2 conclusion updated.
  LS out to ITU-T agreed to obtain feedback related to parameters for timing resiliency
  Total TU(s) = 9 for study + normative phase; 4.5 TUs used, 4.5 Tus remaining for study + normative phase.
RAN dependencies:
  S2-2201767 - LS out sent to RAN2 (with RAN1, RAN3 in CC) to obtain feedback related to problem statements for KI#6 “LS on RAN feedback for low latency”.
  Coordination needed with RAN WGs for KI#1 related to timing resiliency.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 65%->83% | Dec’ 22 | SP-211634
Notes: S2-2201767

## Slide 4: FS_5TRS_URLLC status after SA2#152E
  RAN and SA3 impacts and dependencies:
  Coordination needed for KI#1 with RAN
Contentious Issue:
  None
Focus for the Next Meeting (SA2#153E):
  Solution update may be allowed for KI#1 only (if seen critical for conclusion).
  Reach consensus and agree to KI#1, KI#3 conclusion.
  Resolve open items for other Key issues conclusion.
Overall Plan:
  No more new key issues or KI update expected.
  No more new solutions expected.
  Solution update may be allowed for KI#1 only (if seen critical for conclusion).
  Reach consensus and agree to KI#1, KI#3 conclusion.
  Resolve open items for other Key issues conclusion.
  DRAFT CRs for concluded key issues (#2, #4, #5, #6) for information (SA2#153E)
  CRs for concluded key issues for approval (SA2#153E)
Risks:
  Some items related to KI#1 remain open till SA2#153E due to needed coordination with RAN WGs.