## Slide 1: Status Report: Generic group management, exposure and communication enhancements
<Qianghua Zhu>
<Primary Rapporteur, Huawei>
<Sang-Jun Moon>
<Secondary Rapporteur, Samsung>

## Slide 2: GMEC Status after SA2#153E
General
  2 CRs are agreed in total, those CRs target for “Enhance group status event reporting”, one for TS23.501, one for TS23.502
WI Code | Work Item Title | WP | Target Date | WID#
GMEC | Generic group management, exposure and communication enhancements | 15% | Mar 2023 | SP-220959

## Slide 3: GMEC Status at SA#98
Progress since SA#97:
  2 CRs are agreed in total, those CRs target for “Enhance group status event reporting”, one for TS23.501, one for TS23.502
RAN impacts and dependencies
  no
Contentious Issue
  no
Outstanding Issue
  no
Next Steps:
  Continue normative work for other WID objectives
WI Code | Work Item Title | WP | Target Date | WID#
GMEC | Generic group management, exposure and communication enhancements | 15% | Mar 2023 | SP-220959

## Slide 4: Work Planning for FS_GMEC
SA2#149-E, 1 TU assigned: (TR skeleton, TR scope, assumptions, terms, key issues, some solutions)
SA2#150-E, 1 TU assigned: (key issue updates, solutions, last meeting for new KIs)
SA2#151-E, 1 TU assigned: (solution updates, initial evaluations and conclusions, last meeting for new solution)
SA2#152-E, 1 TU assigned: (solution updates, finial evaluations and conclusions, send TR for approval, WID approval)
SA2#153-E, 0.5 TU assigned: (normative work for KI#2, #5; WID revision; continue conclusion/evaluations for KI#1, #3, #4, #5)
SA2#154-E, 0 TU assigned: (WID revision)
SA2#154-E AH, 0.75 TU assigned: (normative work, WID revision, continue conclusion/evaluations for KI#4)
SA2#155-E, 0.5 TU assigned: (normative work)
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_GMEC | 4 | 1.75 | 5.75 | 1 | 1 | 1 | 1 | 0.5 | 0 | 0.75 | 0.5