## Slide 1: FS_eNS_Ph3 Status Report after SA2#153E
Jinguo Zhu
ZTE

## Slide 2: FS_eNS_Ph3 status after SA2#153E (1/3)
General
  4 paper on solution update and 6 paper on evaluation/conclusion are approved
  TR 23.700-41 v1.1.0 generated based on the agreed contributions
  WID on eNS_Ph3 was postponed to next meeting.
Key Issues 1(Service continuity)
  Correspond to WI#1.
  Evaluation and interim conclusion have been agreed. 12 ENs are remained in the interim conclusion.
Key Issues 2(providing VPLMN network slice info to roaming UE)
  Correspond to WI#3
  Evaluation and conclusion have been agreed.
Key Issues 3(Slice Service Area)
  Correspond to WI#5
  Interim conclusion have been agreed. 6 ENs are remained in the interim conclusion.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 70%->85% | Dec 2022 | SP-211641

## Slide 3: FS_eNS_Ph3 status after SA2#153E (1/3)
Key Issues 4(multiple NSACF)
  Correspond to WI#6
  Evaluation and interim conclusion have been agreed. Roaming aspect will be resolved at next meeting
Key Issues 5(Rejected S-NSSAI)
  Correspond to WI#2
  Evaluation and interim conclusion have been agreed. 3 ENs are remained in the interim conclusion
Key Issues 6(NW Control)
  Correspond to WI#4
  Evaluation and interim conclusion have been agreed. 4 ENs are remained in the interim conclusion
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 70%->85% | Dec 2022 | SP-211641

## Slide 4: FS_eNS_Ph3 status after SA2#153E (3/3)
Contentious Issue:
  KI#3 may
  RAN impacts and dependencies:
  Final conclusion on KI#3 depends on RAN2/RAN3 response
Other WG dependencies
  CT1 is expected to continue the work on KI#2, LS OUT at next SA2 meeting.
  SA3 is working on security aspect of KI#2, further coordination may be needed.
Focus of the Next Meeting (SA2#154):
  Finalize conclusion of all key issues that have interim conclusion.
  Send TR to SA for approval
  Submit the WID to include all agreed conclusions.

## Slide 5: Overall plan
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_eNS_Ph3 | 6 | 3.25 | 9.25 | 1 | 1 | 2 | 1 | 1 | 1 | 1 | 1.25 | 9.25
SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs. Last meeting for Kis.
SA2#151 May’22: continue the solution discussions and start to evaluate solutions; SA2#152 Aug’22: solution updates (last meeting for new solution and solution update),finalize the evaluation and conclusion ; TR for information; WID for approval
SA2#153 Oct’22: finalize the conclusions for the KIs; TR for approval, WID update;
  SA2#154 Nov’22: Evaluation on KI#3 and finalize the conclusions that have interim conclusion, Normative work, TR for approval, WID approval
SA2#154AH+SA2#155 meeting: Normative work

## Slide 6: FS_eNS_Ph3 status after SA#97 (TBD)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 70%->85% | Dec 2022 | SP-211641
General:
  6 key issues are agreed. Totally 46 solutions are agreed
  TR 23.700-41 v1.4.0 generated based on the agreed contributions, and send to SA for information
  WID on eNS_Ph3 is approved. The only objective is to specify one requirement from GSMA which is not within the study scope.
  SA2 will not further work on support for scenario 2a and 2c as part of the study.
  Contentious Issue: None
  RAN impacts and dependencies:
  On LS has been send to RAN2/RAN3 on RAN dependency
Next steps:
  Key issues evaluation and conclusion(SA2#153E)