## Slide 1: FS_AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)

## Slide 2: FS_FS_AIMLsys_Ph2 status after SA2#153E (1/2)
General
  FS_AIMLsys TR 23.700-80 v1.1.0 is available
  Total TUs requested for Study Phase in 2022 is 7 TUs of which 7 TUs have been consumed and 0 TUs are remaining.
  Full coverage of all 7 Key Issues during SA2#153E with solution updates, general architecture principles, KI evaluations and conclusions.
  3 LSin were received from SA4 and SA3
    S2-2208110: LS from SA WG3: LS reply on 5GC information exposure to UE (Revision of Postponed S2-2205455 from S2#152-e)
    S2-2208156: LS from SA WG4: Reply LS to SA2 on 5G Core Information Exposure to UE
    S2-2208109: LS from SA WG4: LS on User plane solution for 5GC information exposure to UE
    1 LSout was sent from SA2 to SA4, SA3 (cc SA1) for responding S2-2208109
      S2-2209910: LS to SA4, SA3 (cc SA1): LS on User plane solution for 5GC information exposure to UE
Progress Summary per KI in SA2#153E:
    General Architecture Principle: No conclusion
    KI#1: concluded and to be proceeded to normative work
    KI#2: concluded with no normative work expected in R18 due to lack of SA1 requirements
    KI#3: concluded and to be proceeded to normative work
    KI#4: concluded and to be proceeded to normative work
    KI#5: partly concluded with 1 outstanding issue
    KI#6: concluded and to be proceeded to normative work
    KI#7: no conclusion reached, on FL Member Selection Assistance Functionality working assumption was proposed resulting from SoH at SA2#153E
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 70% > 90 % | October, 22 | SP-220071

## Slide 3: FS_AIMLsys status after SA2#153E (2/2)
  RAN impacts and dependencies:
  No RAN impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Contentious Issue:
  Decision on the hosting Network Function(s) for the FL member selection assistance functionality as per working assumption
Focus for the Next Meeting (SA2#154):
  Complete conclusions for KI#5 and KI#7, conclude on general architecture principles
  Agreeing on the WID and start the normative work
  1 TU = 0.5 (study conclusion) + 0.5 (normative)
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology.
  SA2#150E Apr(1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continuation to study the architecture requirements, assumptions, terminology.
  SA2#151E May(1.5 TU): Last meeting for accepting new possible solutions, TR solution clean up, start of solution evaluation, and interim conclusion, if possible
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, interim conclusions or final conclusion, if possible
  SA2#153E Oct(1.5 TU): TR solution clean-up, solution evaluation, study phase conclusion
  SA2#154 Nov(1.0 TU): Complete study phase conclusion, start of normative implementation
  SA2#154AH Jan(2.0 TU): Continue the normative implementation
  SA2#155 Feb(2.0 TU): Complete the normative implementation

## Slide 4: FS_AIMLsys Status at SA#97
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 60% > 70 % | October, 22 | SP-220071
Progress since SA#96:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#152E with solution updates and new solution proposals.
  2 LSin were received from SA3 and SA4
    S2-2205451: LS from SA WG4: LS on User plane solution for 5GC information exposure to UE
    S2-2205455: LS from SA WG3: LS reply on 5GC information exposure to UE
  RAN impacts and Other WGs dependencies:
  RAN impact depends on the study outcomes of the solutions.
  SA WG1 (KI#2), SA WG3 (KI#2, 3, 4, 5), SA WG4 (KI#2) and SA WG5 (KI#5)
Next steps:
  SA2#153E Oct (1.5 TU): Finalizing solution updates/clean-up, solution evaluation on all KIs and reaching the conclusions.

## Slide 5: Backup Slide for Overall Work Planning
(1) TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology
(2) Last meeting for finalizing KIs, start of collecting possible solutions, continuation to study collecting architecture requirements, assumptions, terminology
(4) TR solution clean-up, solution evaluation, interim conclusions and possible finalize conclusion per KI, if possible
(5) Study phase conclusion
TR 23.700-80 Submission to Dec. 2022 TSG SA#98 for Approval
(3) Last meeting for collecting possible solutions, TR solution clean up, start of solution evaluation and agreeing on interim conclusion, if possible
TR 23.700-80 Submission to Sep. 2022 TSG SA#97 for Information
TR 23.700-80
Study phase
Normative phase