## Slide 1: SA WG2 Status report for FS_ATSSS_Ph3
Apostolis Salkintzis
Lenovo

## Slide 2: FS_ATSSS_Ph3 status after SA2#153e
  TR 23.700-53 is provided for Approval
  Progress since SA#97-e:
  The study was fully completed
  6 TUs requested and 6 TUs consumed
  Several solutions were updated
  Evaluation and conclusions for KI#2 were completed
  Conclusions for KI#3 were completed
  Conclusions for KI#5 were completed
  RAN impacts and dependencies:
  None
Next steps:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 80% > 100% | Dec. 2022 | SP-211612 > SP-220792

## Slide 3: FS_ATSSS_Ph3 status after SA2#153e
  RAN and SA3 impacts and dependencies:
  None for RAN
  For KI#2, SA3 can study security optimizations that can improve the user-plane performance, such as whether the encryption in the QUIC layer can be omitted.
Contentious Issues:
  None
Focus for the Next Meeting (SA2#154):
  The study is fully completed and will not be part of SA2#154 meeting.
  The completed TR 23.700-53 will be submitted for TSG approval in Dec. 2022
Overall Plan:
  The study is fully completed and normative work will initiate in 2023.
Risks:
  None identified