## Slide 1: FS_AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)

## Slide 2: FS_AIMLsys/AIMLsys status after SA2#154AHe (1/4)
General
  FS_AIMLsys TR 23.700-80 v18.0.0 is available
  8 TUs have been consumed to complete the study in end of 2022 of which 1 TU was taken from normative phase;
  3 TUs have been consumed for normative work since Nov.2022 of which 2 TUs were used in Jan.2023 ad-hoc, and 4 TUs are left for future meetings
  51 tdocs were submitted for Jan. 2023 SA2#154AHe of which 1 LSout, 1 Discussion paper and 49 CRs for normative submissions.
  1 LSout were sent from SA2 to SA1 to ask for clarification of KPIs for AIML model transfer in 5GS
      S2-2301578: LS to SA1 WG – LS about KPIs for AIML Model transfer in 5GS
Normative Progress Summary per KI in SA2#154AHe:
    General AIMLsys Descriptions:
      Status: 1 (Approved - 23.501)
      Next Steps: Capture more high-level AIMLsys functionalities
    KI#1: Monitoring of Network Resource Utilization for the support of Application AI/ML operation
      Status: 1 (Noted – 23.502), 2 (Postponed – 23.502), 1 (Postponed -23.503)
      Next Steps:
      Further discussions to conclude on how to invoke the Group-MBR monitoring according TR conclusions
      Further discussions to conclude on new NEF monitoring events
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October, 22 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 5 % > 20 % | June, 23 | SP-221329

## Slide 3: FS_AIMLsys/AIMLsys status after SA2#154AHe (2/4)
Normative Progress Summary per KI in SA2#154AHe: (Cont‘)
    KI#3: 5GC information exposure to authorized 3rd party for application layer AI/ML operation
      Status: 1 (Postponed – 23.501), 1 (Postponed – 23.502)
      Next Steps:
      Determine User Consent checking for member selection assistance only when SA3 concludes
      Coordinate with KI#1 to decide on what additional NEF event is needed to support AI/ML operation
    KI#4: Enhancing External Parameter Provisioning
      Status: 1 (Approved – 23.502)
      Next Steps: None
    KI#5: 5GC Enhancements to enable Application AI/ML Traffic Transport
    Status: 1 (Noted – 23.503), 1 (Postponed – 23.288), 2 (Approved – 23.288), 1 (Approved -23.503) 1 (Approved – 23.502)
    Next Steps:
      Determine whether Time Window input filter is needed for DN Performance Analytics support AIML operation
      Determine whether UE info can be used to support the PDTQ Negotiation
      Determine how to apply and revoke the PDTQ policy to UE
    KI#6: QoS and Policy enhancement
      Status: 4 (Postponed – 23.501)
      Next Steps:
      Discuss and conclude whether new 5QI is needed, awaiting SA1 response on clarifications on 22.261 KPI values
      Determine whether and how to support Group QoS request

## Slide 4: FS_AIMLsys/AIMLsys status after SA2#154AHe (3/4)
Normative Progress Summary per KI in SA2#154AHe: (Cont‘)
    KI#7: 5GS Assistance to Federated Learning operation
      A. Member Selection Assistance Functionalities
        Status: 1 (Approved – 23.501), 1 (Postpone – 23.502)
        Next Steps:
        Determine how to capture AF direct communication with 5GC for member selection functionalities without NEF
        Determine the exact functionalities of NEF services for Member Selection Assistance
      B. Network Analytics Extensions
      Status: 4 (Approved – 23.288), 2 (Noted – 23.288)
        Next Steps:
        Address multiple Editor’s Notes in new ‘UE latency performance’ analytics
      C. Misc
      Status: 1 (Noted – 23.503)
      Next Steps: Determine whether PCF provides direct support for performance monitoring exposure to AF
  RAN impacts and dependencies:
  No RAN and no UE impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Contentious Issue:
  None
Focus for the Next Meeting (SA2#155E):
  Working towards the completion of AIMLsys
  1 TU = All (normative)

## Slide 5: FS_AIMLsys/AIMLsys status after SA2#154AHe (4/4)
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology.
  SA2#150E Apr(1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continuation to study the architecture requirements, assumptions, terminology.
  SA2#151E May(1.5 TU): Last meeting for accepting new possible solutions, TR solution clean up, start of solution evaluation, and interim conclusion, if possible
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, interim conclusions or final conclusion, if possible
  SA2#153E Oct(1.5 TU): TR solution clean-up, solution evaluation, study phase conclusion
  SA2#154 Nov(2.0 TU): Complete study phase conclusion, start of normative implementation
  SA2#154AH Jan(2 TU): Continue the normative implementation
  SA2#155 Feb(1 TU): Continue the normative implementation
  SA2#156 Apr(2 TU): Continue the normative implementation
  SA2#157 May(1 TU): Complete the normative implementation

## Slide 6: FS_AIMLsys Status at SA#98
Progress since SA#96:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#154 to conclude all the KIs and the start of the normative work.
  2 LSout were sent from SA2 - one is sent to SA plenary to be consolidated with SA1 LSout responding to S2-2210182 from 5GAA, and one is sent to SA5 copied to RAN3 to inquire statistics information retrieved from OAM about the RAN status to be used for performance measurement for AIMLsys
      S2-2211411: LS to SA plenary - Reply LS on QoS Sustainability analytics and V2X service adaptations
      S2-2211428: LS on Performance measurement for AI/ML
  RAN impacts and Other WGs dependencies:
  No RAN and No UE impact.
  SA WG3 (KI#3, 4, 5) and SA WG5 (KI#5)
Next steps:
  SA2#154E Jan. (1.5 TU): Continue the normative work .
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October, 22 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 0 % > 5 % |  |