## Slide 1: FS_PIN/PIN Status Report
vivo
S2-2301344

## Slide 2: FS_PIN status after SA2#154AHE (1/2)
General
  TR 23.700-88 v.1.3.0 was created based on approved contributions.
  2 contributions agreed.
SoH result:
  Which mapping relationship between PIN and PDU session is specified?
    WF: Opt #2: One or more PDU sessions of a PEGC serve one PIN (i.e., 1*-1 mapping), in this case, a PIN is able to support, e.g., both internet and ims. (S2-2301125)
  Shall 5GC support PEMC subscription data to identify a PEMC UE and authorize it to provide PIN service?
    WF: No
  Shall ARP and periodicity be added to non-3GPP QoS assistance information?
    WF: No
  Shall 5GC be responsible for managing the PIN validity duration?
    WF: No
  Shall 5G know the PINE ID that used for PINE authentication by AF/PMEC?
    WF: No
Conclusions updated:
  Conclusions on KI#3 PIN management
  Conclusions on KI#4 PIN communication
  Conclusions on KI#7 Identification
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 95% > 100% | Mar., 23 | SP-211643

## Slide 3
RAN impacts and dependencies:
  No
Other WG dependencies
  Potential SA6 coordination
  Potential SA3 coordination
Contentious Issue:
  No
Focus of the Next Meeting:
  Continue normative work
Risks:
  No
FS_PIN status after SA2#154AHE (2/2)

## Slide 4: FS_PIN status at SA#99
Progress since SA#98e:
  Outstanding issues resolved
  TR 23.700-88 v1.3.0 generated based on the agreed contributions
RAN impacts and dependencies:
  none
Next steps:
  Continue normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 95% > 100% | Mar., 22 | SP-211643

## Slide 5: PIN status after SA2#154AHE (1/2)
General
  6 CRs address to 23.501 are approved.
Aspects specified:
  Terms and abbreviations
  PIN Architecture
  General description for PIN
  Identifiers for PIN
  PDU Session establishment for PIN and PIN communication configuration
  No-3GPP QoS assistance information and non-3GPP delay budget
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 0% > 20% | Jun., 23 | SP-221343

## Slide 6
RAN impacts and dependencies:
  No
Other WG dependencies
  Potential SA6 coordination
  Potential SA3 coordination
Contentious Issue:
  No
Focus of the Next Meeting:
  Resolve PIN policy issue
  Resolve PEMC remote control
  Major focus on CRs for 501
Risks:
  No
PIN status after SA2#154AHE (2/2)

## Slide 7: PIN status at SA#99
Progress since SA#98e:
  6 CRs address to 23.501 are agreed.
RAN impacts and dependencies:
  none
Next steps:
  Resolve PIN policy issue
  Resolve PEMC remote control
  Major focus on CRs for 501
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 0% > 20% | Jun., 23 | SP-221343