## Slide 1: XRM Status Report
Dan Wang, Yixue Lei
China Mobile, Tencent

## Slide 2: XRM status after SA2#154AHE
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 100% | Dec, 2022 | SP-220705
XRM | Architecture Enhancements for XR and media services (XRM) | 30% | June, 2023 | SP-221326
  General
  The study was completed in Nov. 2022 and TR 23.700-60 v18.0.0 is published
  Normative work started in SA2#154AH-e
  Paper status:
    15 CRs are approved.
    1 paper is technically endorsed.
    2 papers are POSTPONED but can be used as baseline for discussion in next meeting .
    3 LSs are sent out to GSMA, RAN2 and RAN1.
  2TUs are used in Jan 2023 meeting, 5 TUs for future meetings.
  RAN impacts and dependencies:
  1 LS is sent to RAN2 to response the PDU set handling related questions.
  1 LS is sent to RAN1 to response the Data Burst related questions.
  Other WG dependencies
  1 LS to GSMA about standard SST for XR and Media service.
  Contentious Issue:
  None

## Slide 3
Focus for the Next Meeting (SA2#155):
  WID update to reflect the new timeline, completion date, and impact TSs.
  Continue the normatvie work.
Overall Plan:
  SA2#149 Feb’22: TR skeleton, arch assumptions, Key Issues;
  SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs (no new KI proposal afterwards)
  SA2#151 May’22: potential KI update, solution discussions; solution evaluation with low priority
  SA2#152 Aug’22: solution updates (last chance for new solution)and start the evaluation and conclusion ; send TR for information;
  SA2#153 Oct’22: evaluation and conclusion for TR Kis;
  SA2#154 Nov’22: finalizing conclusion and resolving ENs.; WID Approval;
  SA2#154AH Jan’23: Start the normative work;
  SA2#155 Feb’23: WID update for timeline, continue the normative work;
  SA2#156 April’23: Continue the normative work;
  SA2#157 May’23: Continue and finalize the normative work.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | April,23 | May,23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156E | #157
FS_XRM | 10->11 | 4->7 | 14->18 | 1 | 2 | 2 | 2 | 2 | 1 ->2 | 2 | 2 | 2 | 1
XRM status after SA2#154AHE