## Slide 1: FS_eNA_Ph3 Status Report
Aihua Li (China Mobile), Xiaobo Wu (vivo)

## Slide 2: FS_eNA_Ph3 status after SA2#154 (1/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 88% -> 100% | September 2022 | SP-211650
General
  12 contributions are agreed (including 1 LS out and 11 Evaluation and Conclusion updates).
  13 contributions are merged, 1 contributions ia noted and 1 contributions is postponed.
  Study Phase is now completed.
KI#1: How to improve correctness of NWDAF analytics:
    2 Conclusion updates are approved, 5 Conclusion updates are merged and 1 Solution updates is noted
    Next steps: Study is now completed.
    KI#2: NWDAF-assisted application detection:
    No contributions.
    Next steps: Study is now completed.
    KI#3: Data and analytics exchange in roaming case:
    1 LS IN from SA3 is postponed, 1 Conclusion updates is approved and 2 Conclusion updates are merged.
    Next steps: Study is now completed.

## Slide 3: FS_eNA_Ph3 status after SA2#154 (2/3)
    KI#4: How to Enhance Data collection and Storage:
    2 Conclusion updates are approved and 3 Conclusion updates are merged.
    Next steps: Study is now completed.
    KI#5: Enhance trained ML Model sharing:
    1 LS OUT to SA3 is approved.
    Next steps: Study is now completed.
    KI#6: NWDAF-assisted URSP:
    No contributions.
    Next steps: Study is now completed.
    KI#7: Enhancements on QoS Sustainability analytics:
    1 Conclusion updates is approved.
    Next steps: Study is now completed.
    KI#8: Supporting Federated Learning in 5GC:
    1 Conclusion updates is approved and 2 Conclusion updates are merged.
    Next steps: Study is now completed.
    KI#9: Enhancement of NWDAF with finer granularity of location information:
    1 Evaluation updates and 1 Conclusion updates is approved, 1 Conclusion updates is merged.
    Next steps: Study is now completed.
    KI#10: Interactions with MDAS/MDAF:
    2 Conclusion updates are approved.
    Next steps: Study is now completed.

## Slide 4: FS_eNA_Ph3 status after SA2#154 (3/3)
  RAN impacts and dependencies:
  No RAN impact.
Contentious Issue:
  No contentious Issue.
Focus for the Next Meeting (SA2#154AH and #155 meeting):
  Finalize normative work.
  And the following issues need discussion in normative phase:
  In KI#3, based on GSMA feedback, discuss whether to exchange raw data between PLMNs.
  In KI#4, discuss how to send/get ML model to ADRF.
  In KI#8, discuss what service to be used for exchanging ML model or Fl related information between FL server and FL clients.
    Risk:
  None.

## Slide 5
Backup Slide for FS_eNA_Ph3 Study Phase Work Plan
#149 meeting: focus on TR skeleton, scope, assumptions and KIs, no solution will be discussed;
#150 meeting: solutions discussions, and KIs. Finalize the KIs (Last chance for new KI proposal);
#151 meeting: continue the solution discussions and capture new solutions;
#152 meeting: solution updates/merging and last chance for new solution(s) (1 supporting companies required) and start to evaluate/conclude solution(s) and send TR for information;
#153 meeting: continue the evalutaion&conclusion, disusss the WID proposal.
#154 meeting: finalize the conclusion and approve the WID for 1 TU, and start normative work;
#154AH and #155 meeting: finalize normative work.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_eNA_Ph3 | 9 | 5 | 14 | 1 | 1 | 2 | 2 | 2 | 1+1 | 2 | 2 | 14