## Slide 1: FS_ATSSS_Ph3, ATSSS_Ph3 Status Report
Apostolis Salkintzis
Lenovo

## Slide 2: FS_ATSSS_Ph3, ATSSS_Ph3 status after SA2#154
  The study was completed in Oct. 2022 and TR 23.700-53 is provided for Approval
  Normative work not started as no TUs allocated during SA2#154
  Progress since SA#97-e:
  The study was fully completed (6 TUs requested and 6 TUs consumed)
  Several solutions were updated
  Evaluation and conclusions for KI#2 were completed
  Conclusions for KI#3 and KI#5 were completed
  The WID was revised to contain one additional objective for KI#2 (see S2-2209205)
  RAN impacts and dependencies:
  None
  Contentious Issues:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 80% > 100% | Oct. 2022 | SP-211612 > SP-220792
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 0% | Mar. 2023 | SP-220813

## Slide 3: FS_ATSSS_Ph3, ATSSS_Ph3 status after SA2#154
Risks
  None
Focus for the Next Meeting (SA2#154 adhoc-e):
  Initiate the normative work based on the conclusions in the TR and the agreed WID
Overall Plan:
  100% progress on the study
    SA2#149E Feb(0.5 TU): TR skeleton, scope, architectural assumptions, 4 KIs and 3 solutions agreed.
    SA2#150E Apr(1.5 TU): Solutions agreed for KI#2, KI#3, KI#5 and KI#6
    SA2#151E May(1 TU): More solutions agreed for all KIs
    SA2#152E Aug(2 TU): Initial evaluations and conclusions agreed for KI#3, KI#5 and KI#6; WID approval; TR for info
    SA2#153E Oct(1 TU): Final evaluations and conclusions; WID updated and approved; TR for approval
  0% progress on the normative work
    SA2#154AH-E Jan(1.25 TU): Start the normative work and agree CRs for all KIs
    SA2#155 Feb (1.25 TU): Continue and finalize the normative work
  Feasible to complete the normative work according to the plan below