## Slide 1: FS_AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)

## Slide 2: FS_AIMLsys/AIMLsys status after SA2#155 (1/4)
General
  FS_AIMLsys TR 23.700-80 v18.0.0 is available
  41 tdocs were submitted for Feb. 2023 SA2#155 of which 1 LSin, 5 LSout, 2 Discussion paper and 33 CRs for normative submissions.
  1 LS out was sent from SA2 to SA3 & GSMA copied to SA1 to provide feedback to SA3 and to inform GSMA regarding the User Consents considerations when 5GC exposing UE info as the result of assisting the Application AI/ML operation requested by the 3rd Party AF
      S2-2303834: LS to SA3 WG – Reply LS on clarification on user consent for AI/ML operation
Normative Progress Summary per KI in SA2#155:
    General AIMLsys Descriptions:
      Status: 1 (Approved - 23.501)
      Next Steps: Finalize the format to Capture more high-level AIMLsys functionalities
    KI#1: Monitoring of Network Resource Utilization for the support of Application AI/ML operation
      Status: 1 (Approved – 23.501), 3 (Approved – 23.502), 1 (Merged – 23.501), 1 (Noted – 23.503), 1 (Withdrawn -23.503)
      Next Steps:
      Capture the general descriptions of the new MultiMemberAFSessionWithQoS operations and the support for the QoS and NEF events monitoring in TS 23.501
      Finalize the outstanding considerations on the new MultiMemberAFSessionWithQoS operations and the support for the QoS monitoring in TS 23.501
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 20 % > 50 % | June 2023 | SP-221329

## Slide 3: FS_AIMLsys/AIMLsys status after SA2#155 (2/4)
Normative Progress Summary per KI in SA2#155: (Cont‘)
    KI#3: 5GC information exposure to authorized 3rd party for application layer AI/ML operation
      Status: 1 (Approved – LSout to SA3 & GSMA, copied to SA1), 4 (Merged – LSout), 1 (Postponed – 23.501), 1 (Withdrawn – 23.503), 1 (Noted – 23.503)
      Next Steps:
      Determine User Consent checking only when SA3 concludes their work.
    KI#4: Enhancing External Parameter Provisioning
      Status: 1 (Approved – 23.502)
      Next Steps:
      Finalize outstanding open issues related to multiple Expected UE behaviour parameters
      Provide high level descriptions for AI/ML assisted external parameter provisioning in TS 23.501
    KI#5: 5GC Enhancements to enable Application AI/ML Traffic Transport
    Status: 1 (Approved – 23.288), 1 (Approved -23.502) 1 (Approved – 23.503), 2 (Merged – 23.502, 23.503), 1 (Withdrawn – 23.503),
    Next Steps:
      Further determination if all DN Performance Analytics applicable to the predictions in TS 23.288
      Provide high-level descriptions for PDTQ in TS 23.501
    KI#6: QoS and Policy enhancement
      Status: 2 (Postponed – 23.502, 23.503), 2 (Noted – DP, 23.501)
      Next Steps:
      Discuss and conclude whether new 5QI is needed, awaiting SA1 response on clarifications on 22.261 KPI values
      Discuss and conclude whether timing information can be included in the AF QoS request

## Slide 4: FS_AIMLsys/AIMLsys status after SA2#155 (3/4)
Normative Progress Summary per KI in SA2#155: (Cont‘)
    KI#7: 5GS Assistance to Federated Learning operation
      A. Member Selection Assistance Functionalities
        Status: 1 (Approved – 23.501), 6 (Approved – 23.502), 12 (Merged – 23.501, 23.502), 3 (Noted – DPs, 23.502)
        Next Steps:
        Determine the final terminology for the service and the operation to support the member selection assistance functionalities
        Finalize the member selection framework on how to capture the descriptions of the member selection criteria in TS 23.502
        Finalize the list of member selection criteria for the NEF services for Member Selection Assistance in TS 23.502
      B. Network Analytics Extensions
      Status: 2 (Approved – 23.288), 1 (Merged – 23.288)
        Next Steps:
        Clarifying how the Server location can be recognized to assist the determination the E2E data volume transfer time analytics
  RAN impacts and dependencies:
  No RAN and no UE impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Contentious Issue:
  None
Focus for the Next Meeting (SA2#156E):
  Working towards the completion of AIMLsys
  2 TUs = All (normative)

## Slide 5: FS_AIMLsys/AIMLsys status after SA2#155 (4/4)
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology.
  SA2#150E Apr(1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continuation to study the architecture requirements, assumptions, terminology.
  SA2#151E May(1.5 TU): Last meeting for accepting new possible solutions, TR solution clean up, start of solution evaluation, and interim conclusion, if possible
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, interim conclusions or final conclusion, if possible
  SA2#153E Oct(1.5 TU): TR solution clean-up, solution evaluation, study phase conclusion
  SA2#154 Nov(2.0 TU): Complete study phase conclusion, start of normative implementation
  SA2#154AH Jan(2 TU): Continue the normative implementation
  SA2#155 Feb(2 TU): Continue the normative implementation
  SA2#156E Apr(2 TU): Continue the normative implementation
  SA2#157 May(1 TU): Complete the normative implementation

## Slide 6: FS_AIMLsys Status at SA#99
Progress since SA#98:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#154AHe and SA2#155 to continue the normative work.
  1 LSout was sent from SA2 - one is to respond to SA3 and to inform GSMA as well as to copy to SA1 regarding the considerations of the User Consents when exposing the UE related info from 5GC to 3rd party application during the AIML oepration
      S2-2303834: LS to SA3 WG – Reply LS on clarification on user consent for AI/ML
  RAN impacts and Other WGs dependencies:
  No RAN and No UE impact.
  SA WG3 (KI#3, 4, 5) and SA WG5 (KI#5)
Next steps:
  SA2#156E Apr. (2 TU): Continue the normative work .
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 0 % > 50 % | June 2023 | SP-221329