## Slide 1
Puneet Jain
SA2 Chair
SA2 Inputs to Rel-19 SA Workshop
SA WG2 Meeting #157 S2-2308057
Berlin, Germany, May 22 – 26, 2023

## Slide 2: Rel-19 Workshop Plan (endorsed in SP-230383)
Rel-19 workshop will be held F2F in Taipei. Workshop will take place in between SA#100 meeting.
2 days dedicated workshop on June-13 (Tue) and June-14 (Wed).
  June 12: SA#100
  June 13 (WS Day 1): Full Day - 3GPP Member, External presentations.
  June 14 (WS Day 2): 0.5 Day - 3GPP Member, External presentations.
  0.5 Day - Summary/Output report of the workshop.
  June 15: SA#100
  June 16: SA#100
Input to the WS:
  SA1 input on Rel-19 status
  3GPP Member/MRP/other contributions on Rel-19 views/priority.
  SA WG inputs on TU Budget for Rel-19, Max SIDs/WIDs, Max size per SID/WID.
Output of the WS:
  High level summary report from the WS.
  Identify the Core and Miscellaneous Rel-19 items/direction.
  Guidance to the WGs

## Slide 3: Rel-19 Workshop Agenda
Agenda Item# | Description
1 | Opening of the SA Rel-19 Workshop Tuesday, 13 June 2023, 0900 local time
1.1 | Welcome Speech
1.2 | Introduction
1.3 | IPR Call & Antitrust reminders
1.4 | Approval of Agenda
2 | Liaisons Statements
2.1 | Incoming LSs
3 | Input Documents to the workshop
3.1 | SA WG1 inputs on Rel-19 status
3.2 | SA WGs inputs on WG capacity for Rel-19 (e.g., TU Budget, Max# of SIDs/WIDs, Max size per SID/WID)
3.3 | 3GPP Member/MRP/other contributions on Rel-19 views/priority
4 | Output of the workshop
4.1 | High level summary report from the WS
4.2 | Identify the Core and Miscellaneous Rel-19 items/direction
4.3 | Guidance to the WGs
5 | Cross TSG Coordination
5.1 | General Cross TSG Coordination
6 | Close of the SA Rel-19 Workshop Wednesday, 14 June 2023, 1800 local time

## Slide 4: Rel-19 Timeline
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…)
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
100%
SA1 Stage 1 80%

## Slide 5: Release 19 timeline - text version
Release 19 Freezes and other milestones, sorted by dates :
  June 2023: RAN workshop on Rel-19 content, SA workshop on Rel-19 content
  Sept 2023 (TSG#101):
    Stage 1: 80% normative work
    Approve 1st part of SA Stage 2 package (SA/CT)
  Dec 2023 (TSG#102):
    Stage 1: 100% normative work
    RAN1/2/3 Content Definition
    Approve final package of SA Stage 2 with RAN/CT
  Mar 2024 (TSG#103): RAN4 Content Definition
  Dec 2024 (TSG#106): Stage 2 Functional work (SA2, SA6, …) Freeze
  June 2025 (TSG#108): RAN1 freeze
  Sept 2025 (TSG#109):
    RAN2, RAN3, RAN4Core freeze
    Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze
  Dec 2025 (TSG#110):
    RAN4Perf freeze
    “coding freeze”. Freeze of:ASN-1; Open APIs

## Slide 6: SA2 meeting schedule
Time | Monday | Tuesday | Wednesday | Thursday (revisions) | Friday (revisions)
Q0 Early Session (If needed) |  | Drafting | Drafting |  | 
Q1 09:00 - 10:30 | Plenary Session#1 [Single Stream] | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) |  | 
10:30 - 11:00 | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break
Q2 11:00 - 12:30 | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) |  | 
12:30 - 14:00 | Lunch | Lunch | Lunch | Lunch | Lunch
Q3 14:00 - 15:30 | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) |  | 
15:30 - 16:00 | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break
Q4 16:00 - 17:30 | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) | Stream#1 (1TU) Stream#2 (1TU) Stream#3 (1TU) | Plenary Session#1 [Single Stream for SID/WID] |  | 
17:30 - 18:00 | Break | Break | Break | Break | Break
Q5 18:00 – 19:30 | Available, single or multiple streams | Available, single or multiple streams | Plenary Session#1 [Single Stream for Work Planning] |  | 

## Slide 7: SA2 Input to Rel-19 Workshop
SA2 Assumptions
  6 ordinary meeting per year
  1 Quarter = 1.5-hour time window; 1 Stream = 1 TU (Time Unit); 1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions
  Max 3 parallel streams per Quarter
  Max 5 Quarter per meeting day
  Revisions/Drafting/offline conference call are not counted for the TU estimates
  36 TUs per meeting and 8 SA2 meetings from start of Rel-19 until Rel-19 stage-2 freeze deadline
  6 TUs/meeting (out of the 36 TUs) buffer for TEI-19, Rel-18 alignment, overflow, 5G deployment issues, etc
SA2 available capacity for Rel-19 SI/WI
  The Max number of TUs available for Rel-19 SIs/WIs is estimated to be = 134 TUs (please see S2-2308056)
  Should limit to 14 TUs available for any SI/WI.
    Note: TU estimates is for the whole work done in Rel-19 (i.e. SID only, WID only, or SID + WID together).
  The recommended maximum number of Rel-19 SIs/WIs = 10 - 14 SIDs/WIDs