## Slide 1: (FS_)5GSAT_Ph2 Status Report 5GC enhancement for satellite access Phase 2
Jean-Yves Fine
Thales (Rapporteur)

## Slide 2: FS_5GSAT_Ph2, 5GSAT_Ph2 status after SA2#157 (1/2)
General
  TR 23.700-28 v18.0.0 is available.
  Study phase was completed in SA2#153E, normative phase started at SA2#154AHE.
  SA2#157
    3 CRs approved at SA2#157 for TS23.501, 1 CR for TS23.401, 1CR for TS23.502
    Work item is finalized, enter maintenance phase
  RAN impacts and dependencies:
  No RAN impacts or dependencies are identified
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 100% | Oct, 22 | SP-211651
5GSAT_Ph2 | 5GC/EPC enhancement for satellite access Phase 2 | 80%->100% | Jun, 23 | SP-221344

## Slide 3: FS_5GSAT_Ph2, 5GSAT_Ph2 status after SA2#157 (2/2)
Contentious Issue:
  None
Overall Plan:
  1.5 additional TUs are endorsed (S2-2301447).
  Total TU for normative: 3.5 (1 additional TU allocated in Athens) + 0.5 additional TU requested for Berlin
  All conclusions for the 2KeyIssues were agreed during SA2#153
  SA2#157 meeting: work item is finalized, enter maintenance phase
Next steps:
  Maintenance phase
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | May, 23
Rel-18 SID/WID | Study TU (Planned) | Normative TU (Planned) | Total TU (Planned) | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157
FS_5GSAT_Ph2 | 4 | 1 | 5 | 0,5 | 0,5 | 1 | 1 | 1 | 0 | 0,5 | 1+1 | 0,5 | 0,5+0,5

## Slide 4
Progress since SA#99:
  4 CRs to TS 23.501, 1 CRs to TS 23.401, 1 CRs to TS 23.502
  4 TUs were used for normative work.
RAN impacts and dependencies:
  NO impact
Next steps:
  Maintenance work.
5GSAT_Ph2 status at SA#100
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_Ph2 | 5GC/EPC enhancement for satellite access Phase 2 | 80%->100% | Jun, 23 | SP-221344