## Slide 1: PIN Status Report
vivo
S2-2307426

## Slide 2: PIN status after SA2#157 (1/2)
General
  4 new CRs and 4 revised CRs address to 23.501 are agreed
  4 new agreed CRs address to 23.502
  3 new agreed CRs address to 23.503
Aspects specified:
  PIN mapping with PDU session in a PEGC
  Identifiers for PIN
  Subscription data usage
  Local switch for PIN
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 80% > 100% | Jun., 23 | SP-221343

## Slide 3
RAN impacts and dependencies:
  No
Other WG dependencies
  Potential SA6 coordination
  Potential SA3 coordination
Contentious Issues:
  None
Focus of the Next Meeting:
  Maintenance
Risks:
  No
PIN status after SA2#157 (2/2)

## Slide 4: PIN status at SA#100
Progress since SA#99:
  12 agreed CRs address to 23.501
  4 agreed CRs address to 23.502
  3 agreed CRs address to 23.503
RAN impacts and dependencies:
  none
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 60% > 100% | Jun., 23 | SP-221343