## Slide 1: WI Status Report for eNA_Ph3
Aihua Li (China Mobile), Xiaobo Wu(Vivo)

## Slide 2: eNA_Ph3 status after SA2#157 (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | 85% -> 100% | June 2023 | SP-220678
General
  41 CRs are agreed, 18 CRs are merged and 2 CRs are noted.
  2 LSs in are noted and 3 DPs are noted.
  35 contributions could not be handled
  SA2 work on all key issues are completed.
KI#1: How to improve correctness of NWDAF analytics:
    9 CRs are agreed, and 1 DP is noted.
    KI#2: NWDAF-assisted application detection:
    2 CRs are agreed.
    KI#3: Data and analytics exchange in roaming case:
    10 CRs are agreed, 6 CRs are merged, 1 CR is noted, 2 LSs in are noted and 2 DPs are noted.
    KI#4: How to Enhance Data collection and Storage:
    5 CRs are agreed and 1 CR is noted.
    KI#5: Enhance trained ML Model sharing:
    No contributions.
    KI#6: NWDAF-assisted URSP:
    2 CRs are agreed.

## Slide 3: eNA_Ph3 status after SA2#157 (2/2)
    KI#7: Enhancements on QoS Sustainability analytics:
    1 CR is agreed.
    KI#8: Supporting Federated Learning in 5GC:
    5 CRs are agreed and 9 CRs are merged.
    KI#9: Enhancement of NWDAF with finer granularity of location information:
    5 CRs are agreed and 2 CRs are merged.
    KI#10: Interactions with MDAS/MDAF:
    2 CRs are agreed and 1 CR is merged.
  RAN impacts and dependencies:
  No RAN impact.
Contentious Issue:
  No contentious Issue.
Focus for the Next Meeting (SA2 #158):
  Correction and Maintenance .
    Risk:
  None.

## Slide 4: eNA_Ph3 status after SA2#156E (1/3)
WI Code | Work Item Title | WP | Target Date | WID#
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | 65% -> 85% | June 2023 | SP-220678
General
  47 CRs are agreed, 1 CR is noted, 7 CRs are postponed and 5 CRs are merged.
  1 LS out are agreed.
  44 contributions could not be handled within the TUs allocated for eNA_Ph3.
  Normative work is continued.
KI#1: How to improve correctness of NWDAF analytics:
    15 CRs are agreed, 2 CRs are postponed and 4 CRs are merged.
    Next steps: Continue normative work.
    KI#2: NWDAF-assisted application detection:
    1 CR is agreed.
    Next steps: Continue normative work.
    KI#3: Data and analytics exchange in roaming case:
    7 CRs are agreed, 1 CR is postponed.
    Next steps: Continue normative work.

## Slide 5: eNA_Ph3 status after SA2#156E (2/3)
    KI#4: How to Enhance Data collection and Storage:
    9 CRs are agreed, 1 CR is noted and 1 CR is postponed.
    Next steps: Continue normative work.
    KI#5: Enhance trained ML Model sharing:
    No contributions.
    Next steps: Continue normative work.
    KI#6: NWDAF-assisted URSP:
    1 CR is postponed.
    Next steps: Continue normative work.
    KI#7: Enhancements on QoS Sustainability analytics:
    1 LS out to SA5 is agreed.
    Next steps: Continue normative work.
    KI#8: Supporting Federated Learning in 5GC:
    7 CRs are agreed.
    Next steps: Continue normative work.
    KI#9: Enhancement of NWDAF with finer granularity of location information:
    8 CRs are agreed and 1 CR is merged.
    Next steps: Continue normative work.
    KI#10: Interactions with MDAS/MDAF:
    2 CRs are postponed.
    Next steps: Continue normative work.

## Slide 6: eNA_Ph3 status after SA2#156E (3/3)
  RAN impacts and dependencies:
  No RAN impact.
Contentious Issue:
  No contentious Issue.
Focus for the Next Meeting (SA2 #156 e-meeting):
  Continue normative work.
    Risk:
  None.

## Slide 7
Backup Slide for eNA_Ph3 Study Phase Work Plan
#149 meeting: focus on TR skeleton, scope, assumptions and KIs, no solution will be discussed;
#150 meeting: solutions discussions, and KIs. Finalize the KIs (Last chance for new KI proposal);
#151 meeting: continue the solution discussions and capture new solutions;
#152 meeting: solution updates/merging and last chance for new solution(s) (1 supporting companies required) and start to evaluate/conclude solution(s) and send TR for information;
#153 meeting: continue the evalutaion&conclusion, disusss the WID proposal.
#154 meeting: finalize the conclusion and approve the WID for 1 TU, and start normative work;
#154AH, #155 and #156E meeting: continue normative work.
#157 meeting: finalize normative work, focusing on KI# 1/3/4/6/8/9/10.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | May, 23 | 
Rel-18 SID/WID | Study TU (Planned) | Normative TU (Planned) | Total TU (Planned) | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157 | Total TU
FS_eNA_Ph3 | 9 | 8 | 14 | 1 | 1 | 2 | 2 | 2 | 1+1 | 2 | 3 | 2 | 3 | 18