## Slide 1: Status report for Generic group management, exposure and communication enhancements (GMEC)
<Qianghua Zhu>
<Primary Rapporteur, Huawei>
<Sang-Jun Moon>
<Secondary Rapporteur, Samsung>

## Slide 2: GMEC Status after SA2#156E&157
General: Resolve all open ENs for KI#1 and KI#3, complete the normative work for KI#4, maintenance work for KI#5
  2 CRs are agreed in total during SA2#157
    2 CRs to address two new ENs for “merging with common API” added at SA2#156E
  17 CRs are agreed in total during SA2#156E
    9 CRs for KI#1；0CRs for KI#2；3 CRs for KI#3； 2 CRs for KI#4；3 CR for KI#5
  Address all of the 6 EN left for KI#1: “ Enhance group attribute management ”
  Address all of the 4 EN left : “NEF exposure framework for provisioning of traffic characteristics and monitoring of performance characteristics ” with two new ENs for “merging with common API”
  Complete the Normative work for KI#4 “Support Multiple SMFs for VN group communication”
  Correct the description for KI#5: “Allowing UE to simultaneously send data to different groups with different QoS policy”
Next Step: maintenance work
WI Code | Work Item Title | WP | Target Date | WID#
GMEC | Generic group management, exposure and communication enhancements | 70%->100% | Jun 2023 | SP-221339

## Slide 3: FS_GMEC Status after SA2#156E&157
General
  No updates on TR 23700-74.
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 100% | Sept. 2022 | SP-211603

## Slide 4: GMEC SI/WI Status at SA#100
Progress since SA#99:
  Resolve all open ENs for KI#1 and KI#3, complete the normative work for KI#4, maintenance work for KI#5
No RAN impacts and dependencies
Have CT impacts on KI#1, KI#3
No Outstanding Issue
No Contentious Issue
Next Steps: maintenance work
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 100%->100% | Sept. 2022 | SP-211603
GMEC | Generic group management, exposure and communication enhancements | 70%->100% | Jun 2023 | SP-221339

## Slide 5: Work Planning for FS_GMEC/GMEC
SA2#149-E, 1 TU assigned: (TR skeleton, TR scope, assumptions, terms, key issues, some solutions)
SA2#150-E, 1 TU assigned: (key issue updates, solutions, last meeting for new KIs)
SA2#151-E, 1 TU assigned: (solution updates, initial evaluations and conclusions, last meeting for new solution)
SA2#152-E, 1 TU assigned: (solution updates, finial evaluations and conclusions, send TR for approval, WID approval)
SA2#153-E, 0.5 TU assigned: (normative work for KI#2, #5; WID revision; continue conclusion/evaluations for KI#1, #3, #4, #5)
SA2#154, 0 TU assigned: (WID revision)
SA2#154-Ad-Hoc, 0.75 TU assigned: (normative work, WID revision, continue conclusion/evaluations for KI#4)
SA2#155, 0 TU assigned: (normative work)
SA2#156-E, 1 TU assigned: ( resolve the ENs for KI#1 and KI#3, do the normative work for KI#4, maintenance )
SA2#157, 0 TU assigned: address two new ENs for “merging with common API”
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | May, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157
FS_GMEC | 4 | 1.75+0.5 | 5.75+0.5 | 1 | 1 | 1 | 1 | 0.5 | 0 | 0.75 | 0 | 0.5+0.5 | 0