## Slide 1: eNPN_Ph2 Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: eNPN_Ph2 status after SA2#157 (1/1)
General
  eNPN_Ph2 related documents handled based on incoming LSes in agenda item Generic Rel-18 LSs (9.35)
  1 CR approved (update of approved CR) related to wireline access
  1 (Reply) LS on Support of wireline access and FWA for accessing Stand-alone private network sent to BBF, CableLabs (CC: CT1), informing that SA2 agreed CR where the support of FN-BRG (i.e. the FN-RG defined by BBF) for SNPN has been removed from TS 23.316 as recommended by BBF and the support for FN-CRG (i.e. the FN-RG defined by CableLabs) is maintained.
  1 Reply to LS on Clarifications on location validity information sent to CT1, answering CT1 question, that the location validity information (now referred to as location assistance information in SA2) associated with the SNPNs/GINs in the CH controlled list of SNPNs/GINs for accessing localized services is used only to aid the UE in search for SNPN
Next steps:
  Maintenance i.e. any remaining aspects like ENs will be handled with CAT F CRs
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 98% > 100% | Dec, 22 | SP-211656
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 100% | Dec, 22 | SP-211656
eNPN_Ph2 | Enhanced support of Non-Public Networks | 90% > 100% | June, 23 | SP-230096

## Slide 3: eNPN_Ph2 Status at SA#100
Progress of eNPN_Ph2:
  11 CRs approved
  1 Reply LS on N3IWF selection for emergency services for UE not equipped with valid SNPN credentials sent to CT1 (CC: CT4).
  1 Reply LS on LI requirements applicable to non-3GPP access to SNPNs sent to SA3-LI (CC: CT1, CT4).
  1 Reply LS on issues related to SNPN selection for localized services sent to CT1 (CC: SA1, CT4).
  1 (Reply) LS on Support of wireline access and FWA for accessing Stand-alone private network sent to BBF, CableLabs (CC: CT1).
  1 Reply to LS on Clarifications on location validity information sent to CT1
  1 CR related to equivalent SNPN used by the UE for Localized Services postponed
  1 CR related to onboarding procedure for localized services postponed
  CAG enhancements input handled under VMR agenda (e.g. location validity not progressed)
  Agreed that resolution of remaining open and postponed issues to be handled by CAT F CRs
  RAN impacts and other dependencies:
  No new RAN impact identified
  No new SA3 impacts identified
Next steps:
  Maintenance i.e. any remaining aspects will be handled with CAT F CRs
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 100% | Dec, 22 | SP-211656
eNPN_Ph2 | Enhanced support of Non-Public Networks | 90% > 100% | June, 23 | SP-230096