## Slide 1: AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)

## Slide 2: AIMLsys Status at SA#101
Progress and status of AIMLsys since SA#100:
  1 23.501 and 1 23.502 Cat. F CRs agreed for general clean-up
  1 23.502 Cat. F CR agreed for cross-feature alignment for UPF service operation
  2 23.502 Cat. F CRs for KI#1 agreed – one to clarify the Multi-member AF session procedures and one to define Multi-member AF session with QoS
  2 23.502 Cat. F CRs for KI#4 agreed - one to clarify Application Specific Expected UE behavior for AI/ML support and one to correct external parameters provisioning initiated by AI/ML application.
  1 23.502 Cat. F CR for KI#5 agreed to correct and to align the procedures with 23.503 for the support of PDTQ
  1 23.503 Cat. F CR for KI#5 agreed to correct and to align the procedures with 23.502 for the support of PDTQ
  1 23.503 Cat. F CR for KI#6 agreed to update AI/ML functional descriptions related to policies
  3 CR noted, 1 CR postponed
  15 CRs were not handled due to lack of time
  RAN impacts and other dependencies:
  No new impact identified for RAN
  No new impacts identified for other SA WGs
Next steps:
  Maintenance i.e. any remaining aspects will be handled with CAT F CRs
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 100 % | Dec 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 100 % | June 2023 | SP-230095