## Slide 1: Access Traffic Steering, Switching and Splitting (ATSSS_ph3) Status Report
Apostolis Salkintzis
Lenovo
S2-2310062

## Slide 2: ATSSS_ph3 status after SA2#158 (1/2)
General
  The study was completed in Oct. 2022 and TR 23.700-53 v18.0.0 is published
  Normative work was completed in SA2#156-e (Apr. 17-21, 2023)
  Work continues in maintenance mode
  RAN impacts and dependencies:
  None
Other WG dependencies
  None
Progress in SA2#158 (corrections and clarifications):
  1 CR agreed with clarifications on the Redundant Steering Mode (S2-2309156)
  4 CRs agreed with corrections and clarifications on the non-3GPP access switching (S2-2309467, 8850, 9468, 8852)
  1 CR agreed on removing the UE capability report on non-3GPP access leg over EPC (S2-2308849)
  5 CRs agreed with minor clarifications and editorial changes (S2-2309847, 9870, 9471, 9472, 9848)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% | Oct. 2022 | SP-211612 > SP-220792
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% | June 2023 | SP-220813 > SP-221119

## Slide 3: VMR status after SA2#158 (2/2)
Contentious Issue:
  None
Focus of the Oct Meeting (SA2#159):
  Continue maintenance work

## Slide 4: ATSSS_ph3 status at SA#101
Progress since SA#100:
  The following Cat-F CRs approved as part of the maintenance work:
  1 CR agreed with clarifications on the Redundant Steering Mode (S2-2309156)
  4 CRs agreed with corrections and clarifications on the non-3GPP access switching (S2-2309467, 8850, 9468, 8852)
  1 CR agreed on removing the UE capability report on non-3GPP access leg over EPC (S2-2308849)
  5 CRs agreed with minor clarifications and editorial changes (S2-2309847, 9870, 9471, 9472, 9848)
RAN impacts and dependencies:
  None
Next steps:
  Continue maintenance work
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% | Oct. 2022 | SP-211612 > SP-220792
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% | June 2023 | SP-220813 > SP-221119