## Slide 1: FS_5GSAT_ARCH_Ph3 Status Report Study on Integration of satellite components in the 5G architecture Phase 3
Jean-Yves Fine
Thales (Rapporteur)

## Slide 2
General
  TU estimates for the study phase:7 (1TU used in Xiamen)
  Total TU estimates for the normative phase: 5.5
  TR skeleton , definition, scope, Architecture Assumptions are agreed
Progress since SA#101
  Start the study phase, TR 23.700-29 v0.1.0 available
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_ARCH_Ph3 | Study on Integration of satellite components in the 5G architecture Phase 3 | 0% -> 15% | June, 2024 | SP-231199
FS_5GSAT_ARCH_Ph3 status after SA2#159

## Slide 3
  RAN impacts and dependencies
  Yes, on WT#1, WT#2, WT#3
Contentious issues
  none
Overall Plan
  #159: TR skeleton, scope, definition, assumption, scenario
  #160: Key Issues
  #AD HOC: last meeting for Key Issues update (no new KI), start solution discussion
  #161: solution discussion
  #162: last meeting for solution discussion, start solution evaluation and some KI conclusion. (KI and solutions for S&F for NR NTN would be allowed based on the gap analysis and SA2 consensus)
  #163: evaluation and conclusion.
Next steps
  define Key Issues
FS_5GSAT_ARCH_Ph3 status after SA2#159