## Slide 1: FS_AIML_CN Status Report
vivo (Rapporteur) MediaTek Inc. (Rapporteur)
S2-2401661

## Slide 2: FS_AIML_CN status after SA2#160 Ad Hoc-E (1/2)
General
  TR 23.700-84 v.0.1.0 was created based on approved contributions.
  10 contributions agreed (including TR skeleton, scope, architecture assumptions, use cases and key issues).
  0.5 TU used and 3.5 TU left for the Study Phase.
4 Key Issues agreed for the study:
  Key Issue #1: Enhancements to LCS to support Direct AI/ML based Positioning
  Key Issue #2: 5GC Support for Vertical Federated Learning
  Key Issue #3: NWDAF-assisted policy control and QoS enhancement
  Key Issue #4: NWDAF enhancements to support network abnormal behaviours (i.e. Signalling storm) mitigation and prevention
  RAN impacts and dependencies:
  None at this stage
Other WG dependencies
  None at this stage
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIML_CN | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | 0% > 2015% | Jun, 24 | SP-231800

## Slide 3
FS_AIML_CN Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 | 0.5 | TR 23.700-84 TR Skeleton, Arch Assumptions, scope, Initial KIs use case(s)
SA2#161 | Feb 2024 | 1.5 |  | Final KI/use case updates + Initial Solutions, Attempt to close new Key Issue and new UC*.
SA2#162 | Apr 2024 | 1 |  | Solution updates and new solution + Initial Evaluations
SA2#163 | May 2024 | 1 |  | Final solution updates and final Evaluations + Conclusions
 | Total | 4 |  | 
Total 8 TUs
  4 TUs for Study Phase
  4 TUs for Normative Work
Note: the current work plan does not apply to WT#1.1/1.2/1.3, which will be discussed at SA#105 (Sep. 2024) based on the outcome of the related work in the involved RAN WGs(s).
*SA2#161:
1) Use case(s) with multi-company support are prioritized for treatment.
2) limited time (e.g. 0.25 TU) is allocated in the meeting to treat use case(s). CC will be scheduled before meeting.