## Slide 1: FS_UIA_ARC Status Report
Mike Starsinic (Rapporteur)
InterDigital

## Slide 2: FS_UIA_ARC Status after SA2#160AH-e
  Progress since SA#102
  Study started in SA2#160AH-e.
  TR 23.700-32 v0.1.0 is available.
  13 TDocs were submitted:
    TR skeleton, Scope, Term, and Architectural Assumptions/Requirements (6 Documents)
    7 Key Issue Proposals.
  TR skeleton, Scope, Terms, and Architectural Assumptions/Requirements, and 4 key issues to cover all 3 work tasks from the SID were approved. (1 KI for WT#1, 2 KI’s for WT#2, and 1 KI for WT#3)
  RAN impacts and dependencies
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  None
Next steps
  In the next meeting: Address EN in KI#4 and start solution discussions.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 0% -> 15% | June 2024 | 1020063

## Slide 3
FS_UIA_ARC Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 | 0.5 | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 1.5 |  | Key Issue Updates (e.g. KI#4 editor’s note), Solutions
SA2#162 | Apr 2024 | 1.75 |  | Solution Updates, Evaluations, Conclusions
SA2#163 | May 2024 | 1.5 |  | Evaluations, Conclusions
 | Total | 5.25 | 0.5 | 
Total 9.5 TUs
  5.25 TUs for Study Phase
  4.25 TUs for Normative Work