## Slide 1: Release 19 FS_MPS4msg Status Report
Robert Streijl
Peraton Labs (Rapporteur)

## Slide 2: FS_MPS4msg Status after SA2#160-AH-e
  General
  12 Tdocs were submitted with solutions against all three key issues.
  Progress since SA#101
  One solution for SMSoNAS was approved with two other tdocs merged into this solution.
  One pCR on SMSoIP was approved.
  Both have editor’s notes.
  Other tdocs were Postponed requiring more discussion.
  RAN impacts and dependencies
  None
  Other WG dependencies
  None
  Contentious issues
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 18/06/2024 | 20% | SP-231336 | 25% | Study in progress

## Slide 3: FS_MPS4msg Work Plan
Total 6 TUs
  3 TUs for Study Phase
  3 TUs for Normative Work
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 0 | 0 | TR skeleton, scope, architectural assumptions, key issue discussion
SA2#160 | Nov 2023 | 0.75 | 0.75 | Continue discussion on Key Issues, start solution discussion
SA2#160-AH-e | Jan 2024 | 0.5 | 0.5 | Start solution discussion, last meeting for Key Issue proposals
SA2#161 | Feb 2024 | 1 |  | Continue and complete solution discussion.
SA2#162 | Apr 2024 | 0 |  | 
SA2#163 | May 2024 | 0.75 |  | Evaluations and conclusions
 | Total | 3 |  | 
Note: Planned TU allocation may change