## Slide 1: FS_5G_Femto Status Report
NTT DOCOMO
(Rapporteur)

## Slide 2: FS_5G_Femto Status after SA2#160AH-e
  Progress since SA2#160AH-e
  Study started with SA2#160AH-e.
  TR 23.700-45 v0.1.0 is available.
  23 TDocs were submitted (including TR skeleton and scope from the Rapporteur) and total 6 Tdocs (2 Tdocs proposing new KIs, 1 Tdoc on architecture assumptions and 3 Tdocs proposing solutions) could not be handled due to TU budget/quota.
    The contents of the not handled Tdocs were also considered when discussing the related new Key Issues and Architecture assumptions.
  TR skeleton, Scope, Architecture Assumptions/Requirements, 2 Key Issues to cover the WTs in the SID were approved.
  RAN impacts and dependencies
  None
Contentious issues
  None
Next steps
  Addressing EN in KI#1 and start solution discussions for agreed Key Issues in next meeting
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_Femto | Study on System aspects of 5G NR Femto | 0% -> 15% | June 2024 | 1020002

## Slide 3
Total 5 TUs
  2 TUs for Study Phase and 3 TUs for Normative Work
NOTE:
  WT#1 (normative only) is reserved for dealing with architectural aspects based on the RAN work that can be coordinated with RAN WGs (RAN3) and conclude in the normative phase.
FS_5G_Femto Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 |  | TR skeleton, scope, architectural assumptions, key issue discussion, (solutions for information).
SA2#161 | Feb 2024 | 0.5 |  | Start solution discussion, last meeting for Key Issue proposals (if any).
SA2#162 | Apr 2024 | 0.5 |  | Continue solution discussion, last meeting for new solution proposals, start discussion on evaluation.
SA2#163 | May 2024 | 0.5 |  | Complete evaluations and conclusions.
 | Total | 2 |  |