## Slide 1
<Additional Comments>
<SI/WI title> Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR skeleton, scope, architectural assumptions, key issue discussion
SA2#160 | Nov 2023 | 1.5 |  | Complete key issues, start solutions discussions
SA2 E-AH | Jan 2024 | 1 |  | Solutions discussions, no further new solutions
SA2#161 | Feb 2024 | 1 |  | Start evaluation and conclusion discussions
SA2#162 | Apr 2024 | 1 |  | Complete evaluations, continue conclusion discussions
SA2#163 | May 2024 | 0.5 |  | Complete conclusions
 | Total | 6 |  | 
Example plan