## Slide 1: TEI18_SLAMUP Status Report
Uri Baniel Oracle (Rapporteur)
S2-2313852

## Slide 2: SLAMUP status after SA2#160
General
  CHF selection by the AMF, including PCF new functionality were updated based on the LS from SA5 (S2-2311975).
  PCF/UDR capabilities of Dynamically storing/keeping identifiers and statuses of policy counters were added.
  UE/RAN impacts and dependencies:
  No impact.
Other WG dependencies
  None.
Normative work progress (in SA2 #160):
  1 incoming LS was discussed. 3 CRs were agreed (1 CR 23.501, 2 CRs 23.503).
WI Code | Work Item Title | WP | Target Date | WID#
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | 100% | Apr, 2023 | S2-2207832

## Slide 3: TEI18_SLAMUP Work Plan
Contentious Issue:
  N/A
Focus for the Next->Next Meeting (SA2#160-E):
  N/A
Overall Plan:
  SA2#151-E: initial DP and WID.
  SA2#152-E: DP and WID re-submitted along with 4 draft CRs.
  SA2#153: No SLAMUP work.
  SA2#154AH-E: Normative work (LS Out to SA5, 4 CRs).
  SA2#155: No SLAMUP work.
  SA2#156-E: No SLAMUP work.
  SA2#157: 3 Alignment CRs.
  SA2#158: LS Out to SA5.
  SA2#160: 1 Alignment CR + LS In triggered 2 CRs.
 |  |  | May, 22 | Aug, 22 | Jan, 23 | Feb, 23 | April, 23 | May, 23 | Aug, 21 | Nov, 13
WID | Normative TU | Total TU | #151-E | #152-E | #154AH-E | #155 | #156-E | #157 | #158 | #160
SLAMUP | 1 | 1 | 0 | 0 | 0.5 | 0 | 0 | 0.5 | 0.125 | 0.125