## Slide 1: Status Report for Ranging based services and sidelink positioning (Ranging_SL)
Sherry (Yang) Shen
Xiaomi (Rapporteur)
S2-2401880

## Slide 2: Ranging_SL status after SA2#161
General
  The latest TS 23.586 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  TS 23.586: 2 CRs agreed, which are related to UE discovery & selection.
  TS 23.273: 2 CRs agreed, which are related to SL-MO-LR procedure, SL-MT-LR procedure and NF (GMLC and LMF) services.
  TS 23.502: 3 CRs agreed, which are related to NEF and UDR services.
  LS out: 1 LS out sent to CT1/RAN2 on UE selection
  35 papers submitted to SA2#161, 20 handled
  RAN, SA3, SA5 and SA6 impacts and dependencies:
  Alignments are expected with other WGs: SLPP & policy authorization for RAN WGs, privacy protection and service access authorization for SA3, charging solution for SA5, the applicability and usability of Ranging/SL Positioning service exposure though 5GC network via NEF for Client UE for SA3 and SA6., 5GC NF services and non-SLPP handling impacting UE for CT WGs etc.
Contentious Issue:
  S2-2400120 agreed on SA2#160AHe was objected on SA2#161. Therefore, the privacy check for UE requesting exposure service over control plane is outstanding and could not be agreed in Q1. Proposals were discussed; however, all options were objected by different companies. This also relates to discussions in SA3.
Focus for the Next Meeting:
  Maintenance work, including corrections and the alignments with RAN WGs, SA3, SA5, SA6, and CT WGs.
WI Code | Work Item Title | WP | Target Date | WID#
Ranging_SL | Stage 2 of Ranging-based services and Sidelink Positioning | 100% | Jun, 23 | SP-230106

## Slide 3: Ranging_SL status at SA#103
General
  The latest TS 23.586 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  TS 23.586: 22 CRs agreed, which are related to protocol stack, UE discovery & selection, UE ID, parameter provisioning, security description and service exposure via control plane.
  TS 23.273: 9 CRs agreed, which are related to SL-MO-LR procedure, SL-MT-LR procedure and NF (GMLC and LMF) services.
  TS 23.502: 3 CRs agreed, which are related to AMF, NEF and UDR services.
  TS 23.503: 1 CR agreed, which is related to Ranging/SL Positioning policy information
  LS out: 1 LS sent to SA3 on service exposure through PC5 link security and privacy check + 1 LS out sent to CT1/RAN2 on UE selection + 1 LS sent to RAN2/RAN3 on coverage condition during Ranging/Sidelink Positioning UE Discovery & Selection
  61 papers submitted to SA2#160AHe, 60 handled; 35 papers submitted to SA2#161, 20 handled
  RAN, SA3, SA5 and SA6 impacts and dependencies:
  Alignments are expected with other WGs: SLPP & policy authorization for RAN WGs, privacy protection and service access authorization for SA3, charging solution for SA5, the applicability and usability of Ranging/SL Positioning service exposure though 5GC network via NEF for Client UE for SA3 and SA6., 5GC NF services and non-SLPP handling impacting UE for CT WGs etc.
Contentious Issue:
  S2-2400120 agreed on SA2#160AHe was objected on SA2#161. Therefore, the privacy check for UE requesting exposure service over control plane is outstanding and could not be agreed in Q1. Proposals were discussed; however, all options were objected by different companies. This also relates to discussions in SA3.
Focus for the Next Meeting:
  Maintenance work, including corrections and the alignments with RAN WGs, SA3, SA5, SA6, and CT WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 100% -> 100% | Dec, 2022 | SP-211647
Ranging_SL | Stage 2 of Ranging-based services and Sidelink Positioning | 100% -> 100% | Jun, 23 | SP-230106

## Slide 4: Backup slides

## Slide 5: Ranging_SL status after SA2#160AHe
General
  The latest TS 23.586 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  TS 23.586: 20 CRs agreed, which are related to protocol stack, UE discovery & selection, UE ID, parameter provisioning, security description and service exposure via control plane.
  TS 23.273: 7 CRs agreed, which are related to SL-MO-LR procedure, SL-MT-LR procedure, UE ID and NF (GMLC and LMF) services.
  TS 23.503: 1 CR agreed, which is related to Ranging/SL Positioning policy information
  LS out: 1 LS sent to SA3 on service exposure through PC5 link security and privacy + 1 LS sent to RAN2/RAN3 on coverage condition during Ranging/Sidelink Positioning UE Discovery & Selection
  61 papers submitted to SA2#160AHe, 60 handled
  RAN, SA3, SA5 and SA6 impacts and dependencies:
  Alignments are expected with other WGs: SLPP & policy authorization for RAN WGs, privacy protection and service access authorization for SA3, charging solution for SA5, the applicability and usability of Ranging/SL Positioning service exposure though 5GC network via NEF for Client UE for SA3 and SA6., 5GC NF services and non-SLPP handling impacting UE for CT WGs etc.
Contentious Issue:
  None.
Focus for the Next Meeting:
  Maintenance work, including corrections and the alignments with RAN WGs, SA3, SA5, SA6, and CT WGs.
WI Code | Work Item Title | WP | Target Date | WID#
Ranging_SL | Stage 2 of Ranging-based services and Sidelink Positioning | 100% | Jun, 23 | SP-230106