## Slide 1: Release 19 FS_MPS4msg Status Report
Robert Streijl
Peraton Labs (Rapporteur)

## Slide 2: FS_MPS4msg Status at SA#103
Progress since SA#102
  Four solutions approved. No more solutions expected.
  TR 23.700-75v0.3.0
RAN impacts and dependencies
  None
Contentious issues
  None
Next steps
  Resolve any open issues and addressing ENs (minor).
  Evaluation and conclusions.
    Need to choose between the two possible alternatives in the solution for activation/deactivation for SMS over NAS, SMS over IP and IMS messaging
WI Code | Work Item Title | WP | Target Date | WID#
FS_MPS4msg | Study on MPS for IMS Messaging and SMS services | 30% -> 70% | June 2024 | SP-231336

## Slide 3: FS_MPS4msg Work Plan
Total 6 TUs
  3 TUs for Study Phase
  3 TUs for Normative Work
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 0 | 0 | TR skeleton, scope, architectural assumptions, key issue discussion
SA2#160 | Nov 2023 | 0.75 | 0.75 | Continue discussion on Key Issues, start solution discussion
SA2#160-AH-e | Jan 2024 | 0.5 | 0.5 | Start solution discussion, last meeting for Key Issue proposals
SA2#161 | Feb 2024 | 1 | 0.5 | Continue and complete solution discussion.
SA2#162 | Apr 2024 | 0 |  | 
SA2#163 | May 2024 | 1.25 |  | Resolving any open issues and addressing ENs (minor). Evaluations and conclusions
 | Total | 3 |  | 
Note: Planned TU allocation may change

## Slide 4: FS_MPS4msg Status after SA2#161
  General
  Seven pCRs were submitted to this meeting with solutions against all three key issues.
  Additional progress since SA#102
  Four pCRs approved, two merged, one withdrawn. No more solutions expected.
  There are now solutions for all key issues: SMS over NAS, SMS over IP, IMS messaging, and activation/deactivation. No more solutions expected.
  TR 23.700-75v0.3.0
  RAN impacts and dependencies
  None
  Other WG dependencies
  None
  Contentious issues
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 18/06/2024 | 30% | SP-231336 | 70% | Study in progress

## Slide 5: FS_MPS4msg Status after SA2#160-AH-e
  General
  Twelve pCRs were submitted with solutions against all three key issues.
  Progress since SA#102
  Updated SID (SP-231197 -> SP-231336).
  One pCR with a solution for SMS over NAS was approved. Two other pCRs merged into this. One pCR on SMS over IP was approved. Both pCRs have editor’s notes.
  Other pCRs were Postponed requiring more discussion.
  TR 23.700-75v0.2.0
  RAN impacts and dependencies
  None
  Other WG dependencies
  None
  Contentious issues
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 18/06/2024 | 20% | SP-231336 | 30% | Study in progress

## Slide 6: FS_MPS4msg Status at SA#102
Progress since SA#102
  Six pCRs were agreed: Skeleton, Scope, Assumptions, and three Key Issues. No more key issues expected.
  TR 23.700-75v0.1.0
RAN impacts and dependencies
  None
Contentious issues
  None
Next steps
  Update the SID at SA#102
  Start discussion on solutions.
WI Code | Work Item Title | WP | Target Date | WID#
FS_MPS4msg | Study on MPS for IMS Messaging and SMS services | 30% -> 70% | June 2024 | SP-231197

## Slide 7: FS_MPS4msg Status after SA2#160
  General
  Started the Study in SA2#160
  pCRs submitted for Skeleton, Scope, Architecture assumptions, Key Issues, and a few Solutions. pCRs with solutions were noted and deferred to the next meeting.
  Progress since SA#101
  Six pCRs were agreed: Skeleton, Scope, Assumptions, and three Key Issues.
  TR 23.700-75v0.1.0
  RAN impacts and dependencies
  None
  Other WG dependencies
  None
  Contentious issues
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 18/06/2024 | 0% | SP-231197 | 20% | Study in progress