## Slide 1: FS_NG_RTC_Ph2 SI Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2
Total 11.5 TUs
  6 TUs for Study Phase and 5.5 TUs for Normative Work
  5.5 TUs have been used after #162, 0.5 TUs are left for study phase
FS_NG_RTC_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #159 | Oct. 2023 | 1 | 1 | TR skeleton, scope and achitectural assumptions were agreed; 5 Key Issues were agreed.
SA2 #160 | Nov. 2023 | 1.5 | 1.5 | All 8 KIs were agreed; Started discussions on solutions.
SA2 #160AH-e | Jan. 2024 | 1 | 1 | Discussions on solutions
SA2 #161 | Feb 2024 | 1 | 1 | Discussions on solutions;
SA2 #162 | Apr 2024 | 1 | 1 | Discussions on solutions; Last meeting for new solution proposals; Start discussion on evaluation and conclusion;
SA2 #163 | May 2024 | 0.5 | 0.5 | Complete conclusions; Send TR for approval or for information.
 |  | 5.5 | 5.5 | TBD
 | Total | 11.5 | 11.5 | 

## Slide 3: FS_NG_RTC_ph2 status after SA2#162
General
  53 contributions were submitted to #162 and 17 contributions were handled
  New solutions and papers for Interim conclusions were prioritized
  Achievements:
    5 new solutions (1 for KI#3, 2 for KI#5 and 2 for KI#8) were agreed and documented
    Some solutions to KI#1, #2 and #8 were updated
    Interim conclusions for KI#3, KI#4 and KI#6 were agreed
    Most of the solutions were not updated and conclusion papers for KI#1, 2, 5 were not handled
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  drafting questions and collect views on KI conclusions via NWM
  organize conf calls before next meeting
  submit conclusions proposals and concludes KIs using 0.5 TU and drafting session
  no solution update will be handled
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 45%->55% | June, 2024 | 1010030