## Slide 1: 2025 Meeting Plan
The 2025 meeting plan is already fixed in terms of dates for the Ordinary meetings
Two questions
  Should there be an Ad Hoc e-meeting in January 2025?
  Can one of the Ordinary face to face meetings be converted to an e-meeting?
S2-172 | 3GPPSA2#172 | US (TBC) | 2025‑11‑17 | 2025‑11‑21
S2-171 | 3GPPSA2#171 | China (TBC) | 2025‑10‑13 | 2025‑10‑17
S2-170 | 3GPPSA2#170 | Goteborg | 2025‑08‑25 | 2025‑08‑29
S2-169 | 3GPPSA2#169 | Japan | 2025‑05‑19 | 2025‑05‑23
S2-168 | 3GPPSA2#168 | Goteborg | 2025‑04‑07 | 2025‑04‑11
S2-167 | 3GPPSA2#167 | EU | 2025‑02‑17 | 2025‑02‑21

## Slide 2: 2025 Meeting Plan
Ad Hoc e-meeting in January 2025?
  Stage 2 freeze for Rel-19 is December 2024
  Exceptions can be expected to be needed for some Work Items to complete the Rel-19 normative work
  For all Rel-19 Work Items significant maintenance work can be expected based on previous experience
  Preparation for Rel-20 (discussion of SIDs, etc) needs to start in Q1 and Q2 (package approval expected in June 2025)
  For the above reasons it is proposed that a January 2025 ad hoc is added to the calendar
  Proposed date
    13th – 17th January (allows 4 full weeks until the February meeting)

## Slide 3: 2025 Meeting Plan
Convert one Ordinary meeting to an e-meeting?
  E-meetings can be productive when working on maintenance topics and collection of solutions, less so when off-line discussions are needed or key decisions are being made
  Suggestion from SA2 Chair is to avoid only e-meetings in a quarter
  The meetings following Rel-20 package approval will see the start of work on the 5G Advanced and 6G studies
  Suggestion from the SA2 Chair is to only discuss whether S2#168 or S2#172 could be converted to an e-meeting (note that the contracts have been signed for the SA2#168 meeting)
 |  |  |  |  | Comment on converting to e-meeting
S2-172 | 3GPPSA2#172 | US (TBC) | 2025‑11‑17 | 2025‑11‑21 | 
S2-171 | 3GPPSA2#171 | China (TBC) | 2025‑10‑13 | 2025‑10‑17 | Still in initial discussion of Rel-20
S2-170 | 3GPPSA2#170 | Goteborg | 2025‑08‑25 | 2025‑08‑29 | First meeting after package approval
SA-108 | Rel-20 package approval |  |  |  | 
S2-169 | 3GPPSA2#169 | Japan | 2025‑05‑19 | 2025‑05‑23 | Prefer 2nd meeting in a quarter to be f2f
S2-168 | 3GPPSA2#168 | Goteborg | 2025‑04‑07 | 2025‑04‑11 | 
SA-107 | (inc 6G Workshop) | Korea |  |  | 
S2-167 | 3GPPSA2#167 | EU | 2025‑02‑17 | 2025‑02‑21 | Would only have e-meetings in this quarter
SA2-166AH | TBD | E-meeting |  |  | 

## Slide 4: 2026 Meeting Plan
The schedule is being finalized and Chairs are asked to provide feedback on this
Three options are proposed, with the variance around the scheduling of Q1 and Q2

## Slide 5: 2026 Meeting Plan – Q1 and Q2
2026 week | 2026 Mondays | 2026 events & holidays | 2026 meeting dates option 1 | 2026 meeting dates option 2 | 2026 meeting dates option 3 | SA2 preference? | Notes for SA2
1 | 29.12. | New Year |  |  |  |  | 
2 | 05.01. |  |  |  |  |  | 
3 | 12.01. |  |  |  |  |  | 
4 | 19.01. |  |  |  |  |  | 
5 | 26.01. |  |  |  |  |  | 
6 | 02.02. |  | WGs |  | WGs |  | 
7 | 09.02. |  |  | WGs |  | SA2#173 | 
8 | 16.02. | Chinese new year 17.02./ Spring festival 18.02.-22.02. |  |  |  |  | 
9 | 23.02. |  | RAN/CT/SA #111 |  |  |  | 
10 | 02.03. |  |  |  |  |  | 
11 | 09.03. |  |  | RAN/CT/SA #111 | RAN/CT/SA #111 |  | 
12 | 16.03. | IETF #125: 14.03.-20.03.26 |  |  |  |  | 
13 | 23.03. |  | WGs |  |  |  | 
14 | 30.03. | Easter: 03.04.-06.04. |  |  |  |  | 
15 | 06.04. | Easter: 03.04.-06.04. |  |  |  |  | 
16 | 13.04. |  |  | WGs | WGs | SA2#174 | 
17 | 20.04. |  |  |  |  |  | 
18 | 27.04. | Labour day 01.05. |  |  |  |  | 
19 | 04.05. |  |  |  |  |  | 
20 | 11.05. |  | WGs |  |  |  | 
21 | 18.05. |  |  | WGs | WGs | SA2#175 | Complete 5G Advanced normative
22 | 25.05. |  |  |  |  |  | 
23 | 01.06. |  |  |  |  |  | 
24 | 08.06. |  | RAN/CT/SA #112 | RAN/CT/SA #112 | RAN/CT/SA #112 |  | Stage 2 freeze (80%)
25 | 15.06. | midsummer 19.06.-20.06. |  |  |  |  | 
26 | 22.06. |  |  |  |  |  | 

## Slide 6: 2026 Meeting Plan – Q3 and Q4
27 | 29.06. |  |  |  |  |  | 
28 | 06.07. |  |  |  |  |  | 
29 | 13.07. |  |  |  |  |  | 
30 | 20.07. | IETF #126: 18.07.-24.07.26 |  |  |  |  | 
31 | 27.07. |  |  |  |  |  | 
32 | 03.08. |  |  |  |  |  | 
33 | 10.08. |  |  |  |  |  | 
34 | 17.08. |  |  |  |  |  | 
35 | 24.08. |  | WGs | WGs | WGs | SA2#176 | 
36 | 31.08. |  |  |  |  |  | 
37 | 07.09. | Rosh Hashana 12.09.-13.09. |  |  |  |  | 
38 | 14.09. |  | RAN/CT/SA #113 REL-20 stage 2 freeze | RAN/CT/SA #113 REL-20 stage 2 freeze | RAN/CT/SA #113 REL-20 stage 2 freeze |  | Stage 2 freeze (100%)
39 | 21.09. | Yom Kippur 21.09.; Korean Chuseok holidays 24.09.-26.09.; |  |  |  |  | 
40 | 28.09. | Chinese national day 01.10.; Golden week 02.10.-06.10.; |  |  |  |  | 
41 | 05.10. | Chinese national day 01.10.; Golden week 02.10.-06.10.; |  |  |  |  | 
42 | 12.10. |  | WGs | WGs | WGs | SA2#177 | 
43 | 19.10. |  |  |  |  |  | 
44 | 26.10. |  |  |  |  |  | 
45 | 02.11. |  |  |  |  |  | 
46 | 09.11. |  |  |  |  |  | 
47 | 16.11. | IETF #127: 14.11.-20.11.26 | WGs | WGs | WGs | SA2#178 | 
48 | 23.11. | Thanksgiving 26.11. |  |  |  |  | 
49 | 30.11. |  |  |  |  |  | 
50 | 07.12. |  | RAN/CT/SA #114 | RAN/CT/SA #114 | RAN/CT/SA #114 |  | 6G Study completion (option A) - option B is March 2027
51 | 14.12. |  |  |  |  |  | 
52 | 21.12. | Xmas 24.-26.12. |  |  |  |  | 
53 | 28.12.. | New Year |  |  |  |  |