## Slide 1: WI Status Report for ProSe support in NPN (TEI19_ProSe_NPN)
Walter Dees (Philips International B.V.)

## Slide 2
General
  23.501 CR 5367 - agreed
  23.304 CR 0436 - agreed
  RAN impacts and dependencies
  None
Contentious issues
  None
Next steps
  This WID is completed
WI Code | Work Item Title | WP | Target Date | WID#
TEI19_ProSe_NPN | ProSe support in NPN | 0 -> 100% | Dec, 2024 | SP-240122
TEI19_ProSe_NPN status after SA2#163 (1/2)

## Slide 3
Overall Plan
TEI19_ProSe_NPN status after SA2#163 (2/2)
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#161 | Feb 2024 | --- | --- | WID approved.
SA2#162 | April 2024 | 0.5 | 0.5 | Started normative work. CRs to TS 23.501 and TS 23.304 endorsed for further work.
SA2#163 | May 2024 | 0.5 | 0.25 | Updated CRs to TS 23.501 and TS 23.304 agreed.
 | Total | 1 | 0.75 |