## Slide 1: FS_5G_Femto Status Report
NTT DOCOMO
(Rapporteur)
S2-240xxxx

## Slide 2: FS_5G_Femto status after SA2#163
  Progress since SA2#162
  TR 23.700-45 v0.4.0 is available.
  22 Tdocs were submitted: 5 Tdocs are for new/update solutions, 1 Tdoc are for KI update, 14 Tdocs is evaluation and conclusions.
  1 LS in from SA3 is postponed
  KI#1: New/update solutions was agreed, but the evaluation and conclusions was postponed due to RAN dependency (awaiting LS response fromRAN3)
  KI#2: Evaluation and conclusions tdocs was agreed.
  RAN impacts and dependencies
  See contentious issue.
Contentious issues
  KI#1 needs clarification in regards to some technical aspects such as RAN and UE impacts.
Next steps
  KI#1 evaluation and conclusions and KI#2 normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_Femto | Study on System aspects of 5G NR Femto | 70% -> 90% | June 2024 | 1020002

## Slide 3: FS_5G_Femto Status at SA#104
Progress since SA#103
  TR 23.700-45 v0.4.0 is available.
  At SA2#162: 5 new solutions for KI#1, 4 updated solutions for KI#2 and 1 Interim conclusion on KI#2 were approved.
  At SA2#163: 5 new/update solutions for KI#1 and conclusion on KI#2 were approved.
  RAN impacts and dependencies
  See contentious issue.
Contentious issues
  KI#1 conclusion depends on RAN WGs LS response (S2-2405813).
Next steps
  KI#1 evaluation and conclusions and KI#2 normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_Femto | Study on System aspects of 5G NR Femto | 40% -> 90% | June 2024 | 1020002

## Slide 4: BACKUP

## Slide 5
Total 5 TUs
  2 TUs for Study Phase and 3 TUs for Normative Work
NOTE:
  WT#1 (normative only) is reserved for dealing with architectural aspects based on the RAN work that can be coordinated with RAN WGs (RAN3) and conclude in the normative phase.
FS_5G_Femto Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 |  | TR skeleton, scope, architectural assumptions, key issue discussion, (solutions for information).
SA2#161 | Feb 2024 | 0.5 |  | Start solution discussion, last meeting for Key Issue proposals (if any).
SA2#162 | Apr 2024 | 0.5 |  | Continue solution discussion, last meeting for new solution proposals, start discussion on evaluation and interim conclusion (KI#2).
SA2#163 | May 2024 | 0.5 |  | Complete evaluations and conclusions.
 | Total | 2 |  | 

## Slide 6: FS_5G_Femto status after SA2#162
  Progress since SA2#162
  TR 23.700-45 v0.3.0 is available.
  18 Tdocs were submitted: 15 Tdocs are for new/update solutions, 1 Tdocs are for KI update and 1 Tdoc is for architecture assumption.
  All 18 Tdocs were handled for below two KIs:
    KI#1 Support of UE move between CAG cell of 5G Femto and CSG cell and
    KI#2 Enabling provisioning of subscribers allowed to access CAG cell and managing access control by the CAG owner or an authorized administrator.
    5 new solutions for KI#1 and 4 updated solutions for KI#2 were approved.
  1 Interim conclusion on KI#2 above was agreed (S2-2405796)
  RAN impacts and dependencies
  1 LS (S2-2405813) to RAN3 and RAN2 was agreed, with specific questions and invitation for KI#1 solutions (#5, #6) reviews.
Contentious issues
  KI#1 needs clarification in regards to scope and some technical aspects such as RAN and UE impacts, without common understanding, this KI may be at risk not to complete by May, 2024.
Next steps
  KI evaluation and conclusions – e.g., based on NWM discussion of the principles.
  WID draft discussion.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_Femto | Study on System aspects of 5G NR Femto | 40% -> 70% | June 2024 | 1020002